Twinning Arrangement between TANESCO Tanzania and Statnett Norway

Project TAN-3103

A desk review in the evaluation of Norwegian support to capacity development

Sept 2015

Final

Steven Peterson

Greg Gleed

Table of Contents

1.	Introduction	3

2.	Limitations	3

3.	Overview of the Project	3

3.1	General background	3

3.2	Objectives and Outcomes	3

3.3	Characteristics of institutions addressed:	4

3.4	Implementation Arrangements, including Budgets:	4

4.	Relevance	5

5.	Design and implementation	5

5.1	Responsiveness to context specific factors	6

5.2	Factors external to the targeted partner institution	6

5.3	Experience and lessons learned elsewhere	6

5.4	Theories of change/champions	6

5.5	Capacity needs assessment	7

5.6	Continuous learning and adaptation	8

6.	Results	8

6.1	Results (Outcomes and sustainability of Outcomes)	8

6.2	Likely sustainability	10

7.	Conclusion	10

8.	Annex	11

8.1.	References	11

# Introduction

This desk review of Norwegian CD support for the Twinning Arrangement between TANESCO Tanzania and Statnett was conducted by a two-person team comprising two international consultants. A review of available documentation and an interview with staff from the Norwegian embassy in China were at the core of the desk review approach. The desk review study is a secondary data source for the wider evaluation of Norway’s support to capacity development.

# Limitations

This desk study is based on a review of selected project documents associated with the Tanzania Electric Supply Company Limited (TANESCO) and Statnett twinning arrangement, in particular the mid-term review of the intervention, a Report by the State Audit of Norway, and the Statnett/TANESCO Twinning Project End Report Phase 2, Statnett/TANESCO Twinning Project End Report Phase 2. As a desk review, this paper does not draw on data from site visits or direct observation of project activities.  As a result, it tells only part of the story of this intervention, without the benefit of more detailed review of project activities, and interviews with a broader range of stakeholders. Nevertheless, consistent with the broader evaluation it is part of, it seeks to highlight key lessons learned about Norway’s support to capacity development in the energy sector in Tanzania.

# Overview of the Project

## General background

In 2007 TANESCO attended a workshop on ‘Regional Cooperation’ organised as part of the Norwegian funded Twinning Arrangement between the Uganda Electiricity Electricity Transmission Company Limited (UETCL) and Statnett. The meeting prompted TANESCO to begin exploring the possibility of a similar twinning arrangement in Tanzania, which marked the beginning two year preparatory phase before the commencement of the Twinning Arrangement between TANESCO and Statnett in 2010. Over the course of the preparatory phase, Statnett made two trips to Tanzania: one fact-finding mission, and second trip to convene a workshop to discuss a draft project document.

As a result of the preparatory phase a logical framework and project document for the Twinning Arrangement project were produced. Norad reviewed the project document and provided a number recommendations, which included the need to conduct a formal capacity assessment. Despite no formal capacity and other shortcomings being noted, the intervention was subsequently endorsed by Norad, and in 2009 an agreement for a proposed 5 year cooperation period (3+2 years) was signed in Dar es Salaam by Acting Managing Director of TANESCO and CEO of Statnett.

## Objectives and Outcomes

The twinning between TANESCO and Statnett aims to assist TANESCO in developing an effective administration through technical collaboration. The particular modality aims to build capacity through peer-exchange by assigning TANESCO and Statnett staff to working groups to deliver specific activities.

The overarching project goal as “To achieve social and economic development by providing reliable and sustainable electric power in an environmentally sound manner” with the underlying purpose, “To achieve a customer-oriented and improved Transmission System Operator (TSO), Single Buyer function and improved Corporate Efficiency”.

The technical cooperation is framed around four outputs which aligns with TANESCO’s Corporate Business Plan (2009 -2014):

A. Corporate strategy and business development strengthened

B. Increased capacity for transmission system expansion

C. O&M transmission system efficiency improved

D. ICT development and utilisation enhanced

## Characteristics of institutions addressed:

Statnett is a state owned Norwegian enterprise and is a system operator in the Norwegian energy system. It is also responsible for energy connections to Sweden, Finland, Russia, Denmark and the Netherlands. It is owned by the Norwegian state through the Ministry of Petroleum and Energy.

TANESCO owns most of the electricity generating, transmitting and distributing facilities on mainland Tanzania and is a parastatal organization under the Ministry of Energy and Minerals. The Company generates, transmits, distributes and sells electricity to the Tanzania mainland and sells bulk power to the Zanzibar Electricity Corporation.

## Implementation Arrangements, including Budgets:

For each of the outputs A to D, working groups were established with representatives from TANESCO and Statnett.

Working group A was responsible for Output A, “strengthening of corporate strategy and business development”. The working group was organised into four sub-working groups responsible for specific activities to be undertaken under output A: Corporate governance, Stakeholder confidence, Human Resource Planning and Transmission Grid Tariff. The working group had 29 participants; 15 from TANESCO (5 female, 10 male), and 14 from Statnett (6 female, 8 male).  This working group discontinued the Corporate Business Plan and Grid Tariff Development sub-working groups due to overlap with work already being commissioned by TANESCO or undertaken by a different initiative. The periodic update of the Corporate Business Plan was never relevant as it was handled by another consultant commissioned by TANESCO, therefore Statnett’s support was never required. The work on tariff development was started but cancelled halfway through implementation as it became known that Energy and Water Utilities Regulatory Authority (EWURA) was undertaking the same initiative. Consequently Statnett proposed to shift focus towards corporate governance and TANESCO subsequently agreed.

Work group B was responsible for Output B, “increased capacity for transmission system expansion planning and implementation”. This working group had 18 participants; 14 from TANESCO (5 female, 9 male), and 4 from Statnett (4 male). The group has three main activities: (1) Transmission System Planning, (2) Implementation Planning and (3) Improved Systems and Methods. The activities are split between two sub-groups in line with TANESCO’s organisational structure with the first group having assumed responsibility for activities 1 and 3, and the second group being responsible for activity 2.

Working group C was responsible for Output C; “improved O&M transmission system efficiency”. It had 13 participants; 8 from TANESCO (2 female, 6 male), and 5 from Statnett (1 female, 4 male). The group had five main activities: Improved System Operation; Reliability Centered Maintenance Scheme; Benchmarking. A single working group took responsibility for the implementation of these activities.

Work Group D was responsible for activities to “enhance ICT development and utilization” in TANESCO. It had 11 participants; 6 from TANESCO (1 female, 5 male), and 5 from Statnett (1 female, 4 male). TANESCO’s 6 participants are the department head and one other staff from each ICT department. A single working group was responsible for the ICT Governance and compliance with Corporate Business Plan; ICT Security improved; Successful ERP implementation; User satisfaction activities.

For phase two of the intervention the most recent 2013 annual report states that three activities stopped during 2013. Activities in relation to Corporate Governance and Feasibility studies were terminated due to lack of demand from TANESCO.  It also mentioned that activities in relation to ICT Security were merged with other ICT activities for practical purposes. The work streams are defined along four key outputs the language varies slightly from the first phase making it difficult to decipher the precise level of continuity. The overarching working groups remain consistent.

Costs Phase I and Phase II

| Budget (NOK) | Phase 1 (2010 -2013) | Phase II (2013 -2014) | Total Budget |
| --- | --- | --- | --- |
| TANESCO | 4904000 | 3540000 | 8444000 |
| Statnett | 16150000 | 12154000 | 28304000 |
| Total | 21054000 | 15694000 | 36748000 |

# Relevance

The intervention is clearly relevant to TANESCO and could contribute to Tanzania’s long-term economic growth by developing TANESCO’s role in the national electricity market and its participation in regional power cooperation’s. During the preparatory phase, TANESCO was supplying electricity to approximately two percent of the Tanzania population, underlining the considerable capacity gap of TANESCO as the single parastatal institution responsible for supply of electricity to the Tanzania population.  Further, the intervention is relevant to the company and wider national priorities as it aligns itself with TANESCO’s 2010 -2014 Corporate Business Plan (CBP) and the Draft Power System Reform Plan (PRSP) which was initiated in 1990, and paved the way for a greater emphasis on commercialization, private sector involvement, and restructuring of the electricity sector and culminated in the Government of Tanzania 2014 – 2015 Energy Sector Reform Strategy.

The pairing of TANESCO and Statnett was very appropriate albeit, there are no comparable organisations in Norway that would be able to participate in this intervention. TANESCO and Statnett have similar responsibilities within management of the electricity sub-sectors in Tanzania and Norway respectively. In relation to paving the way for commercialization, TANESCO’s Transmission business unit has been established recently, while Statnett has more than fifteen years’ experience in operating System Operator in a liberalized energy sector nationally and to neighbouring countries. The model for cooperation also seems to be the most practical in terms of organising members of staff from Statnett and TANESCO with corresponding professional capacities into working groups to deliver specific activities. It should be noted that the viability and relevance of other models of technical cooperation do not appear to have been explored during the preparatory phase of the intervention which raises the question whether this was the most appropriate model for the implementation of this intervention.

# Design and implementation

## Responsiveness to context specific factors

There was a good level of involvement from the TANESCO in the demand and design of the intervention. This is evident from their formal request for the feasibility study dated 2007 and their involvement in the meetings and consultations at the beginning of the intervention. In addition, the intervention clearly takes into consideration the Power Sector Reform Strategy (PSRS) and TANESCO’s CBP which would suggest a good level of responsiveness to contextually specific factors.

However, the demand during the preparatory stages and alignment with strategic interests did not transform into a thorough understanding of context specific factors. The 2015 End Report of the project reflects this finding by concluding that in hindsight more should have been done to understand the basic technical and economical competence level within TANESCOs different departments. In the Report by the State Auditor of Norway, Statnett described a challenging inception phase as TANESCO lacked a structured approach to prioritizing areas of focus, compounded by limited availability of baseline data that resulted in limited appreciation of the specific areas of need.  This preparatory stages process translated into project document that does not give any detailed account or background to the areas of focus. The intervention was also heavily influenced by the Uganda Twinning Arrangement. Norad questioned whether the project logic in Uganda was transferable to Tanzania. Albeit, Norad recommended the commencement of the project in 2010.

## Factors external to the targeted partner institution

Norad comments on the project document point to the most significant external factor, “The need for further elaboration on the project design and main activities to address the upcoming restructuring process/unbundling of TANESCO and its role as Transmission System Operator (TSO) and possible future market operator”.

During the first phase of the intervention the final structure of TANESCO and its role within in the electricity market was yet to be decided by the Ministry of Energy and Minerals with several scenarios potentially emerging from the Government consultations in the run up to the release of the Energy Sector Reform Strategy in 2014. The purpose of the intervention is “To achieve a customer-oriented and improved TSO, Single Buyer function and improved corporate Efficiency”.  TANESCO’s specific role as a single buyer function in the strategy was yet to be defined, therefore it can be argued the lack of certainty raised questions as to whether the intervention should have not been started or at least delayed until there was greater clarity of the structure and the role TANESCO would play in Tanzania’s future energy market.

## Experience and lessons learned elsewhere

Norway has cooperated with TANESCO on numerous projects from the development hydropower stations to the distribution of electricity and supporting the establishment of transmission lines. These projects included the planning of Stieglers Gorge, and mapping of the hydropower potential in the Rufiji basin.  Norway also financed rehabilitation of hydropower stations in the Pangani basin. Statnett has experience from energy sector policy implementation and grid investments in neighbouring Uganda having been involved in a similar Twinning Arrangement with the Ugandan Company between 2006 and 2014.

## Theories of change/champions

There is no specific reference to theories of change but the CBP can be considered an implicit theory of change. The CBP of TANESCO was the strategic road map for 2009-2014 and was prepared with the following main objectives: to improve financial position of the company; to improve customer service; to improve power quality, reliability and security; and to develop human resources. These main objectives align with the main outputs which form the implicit theory of change.

Source: Project Document for 5 Year Institutional Co-operation between Tanzania Electric Supply Company Limited (TANESCO) and Statnett SF (Statnett), Final 14/12/2008

The CBP puts forward a very basic theory of change that is mainly focused on an output level. The link between the CBP and intervention’s desired outcomes and goal “To achieve social and economic development by providing reliable and sustainable electric power in an environmentally sound manner” is not clearly articulated in the documentation provided. Perhaps, if more effort was invested in refining sections of CBP with the buy-in of senior management and other key stakeholders, the project could have been initiated on a clear agreement of priorities recognized by all levels of the organization. However, as discussed in the next section, some of the desired results were not achieved because of a lack of buy-in and engagement from various levels of the organization.

## Capacity needs assessment

As discussed above, Statnett conducted a series of consultations in the formulation of the project document and logical framework. The selection and prioritisation of activities were based on the interpreted needs of TANESCO. It can be argued that this approach, in lieu of a formal needs assessment, impacted on the quality of the design of the project.

The difficulties associated with “defining correct working areas and activities” were identified as a challenge in the projects 2015 End Report. They list a number of issues in the initial stages of the project which led to implementation issues further down the line. These included, the wide scope of the project, and TANESCO trying to initiate too many activities at the beginning of the project. It is reported that this is further complicated by TANESCO’s organisational priorities not always being coherent with those expressed in strategic documents, suggesting TANESCO struggled to express coherent priorities. Another issue reported was TANESCO’s priorities shifted over the course of the project affecting the relevance of the project.  The 2015 End report states that the project’s results were most notable when there was buy-in from all levels of the organisation, including management, the members of the working groups, and their respective managers. Based on this information, it can be argued that, it would have been beneficial for further refinement of the project logic to secure greater buy-in, and defined a more manageable scope of activities.

## Continuous learning and adaptation

The midterm evaluation recommended that the shortcomings in the results management system should be addressed prior to starting the second phase of the project.  Many challenges persisted into the second phase but an effort was made to improve the result management framework.

# Results

## Results (Outcomes and sustainability of Outcomes)

The documentation highlight shortcomings of the intervention in monitoring progress and results. As reported in the State Auditor of Norway Report, Statnett and the embassy share the view that the system for results management was of varying quality. This trend continued throughout the lifespan of the project.

The information provided is mainly on direct outputs, but some information is provided on outcomes, and how the project contributes to achieving the overall objectives. To compound the issue, the indicators at output level are in some cases crudely defined or difficult to measure.

A review of quarterly progress reports, and the annual and mid-term evaluations, and the 2015 End Report of the project shows the following results:

- Working group A: It was reported that the management of TANESCO found it difficult to prioritize project activities. Internal changes, delays in decision making from the TANESCO management caused the cancellation or delays of activities. Despite the complication experienced in Phase 1, a number of activities were completed by this working group by the end of the project. The project’s 2015 End Report reports a new communication tool was developed and approved that provided guidance on standardizing messaging and updating the website. They interestingly report the reorganization of the PR department as a result of this works stream, but they do not detail any activities that the project supported that led to this change, so it is difficult to attribute this result to the project. They trained 120 young professionals in leadership and designed a performance management process within Business Transmission Unit. In Phase 2 they implemented a company-wide system for measuring employee satisfaction and responding to concerns. Not all planned activities under this  work stream showed results with the activity for improving the quality of decision making at Board of Director meetings and reducing the number of meetings beingdiscontinued in 2013 because of the lack of engagement from TANESCO staff.

- Working group B: It was reported that during stage 1 activities progressed during the initial stages of the project but subsequently there was a lack of staff to participate in the activities. In Phase 2, activities levels picked up and a number of results can be reported. Staffs were trained to do investment analysis and a variety of training and planning activities were completed during Phase 2 of the project. The staff subsequently conducted 3 out of 5 anticipated investment analysis planned for Phase 2. They also report an improved capacity for system’s analysis linked with the use Power Transmission Planningsoftware(PSS/E). The 2015 End Report highlights this as a major achievement but also report that more PSS/E-training is needed to reach a level where they can perform system analysis as a key planning tool. A Grid Development Plan was completed that will be used as a tool for communicating future needs to potential funders and other relevant stakeholders. The final achievement was to establish a system for risk reporting through a series of trainings. This process has led to new monthly reporting format on 2 out of the 3 big transmission projects within TANESCO. Under Group B, the project did not succeed in implementing new Quality Assurance routines of transmission projects as planned. Again, this activity was discontinued as a result of a lack of engagement from key stakeholders, and available resources being allocated to other ongoing activities.

- Working group C was reported to have good participation and progress in several of the planned activities during Phase 1 of the project and this largely continued into Phase 2. The working group conducted internal benchmarking studies of maintenance costs and operational quality from 2010, 2012 and 2013. The desired outcome was to use this information to direct resources where needed with an associated Key Performance indicator for the reduction of transmission faults. The target of reducing the number of faults from 157 to 130 was not achieved.  The End Report again discusses the activity to training, and subsequent use of PSS/E systems analysis tool (Activity listed under working group B). The desired result associated with is activity under this working group was the reduction of system minutes. However, this target was not achieved due to an act of vandalism. Another activity under this working group was to roll out software for asset management. The project started with software system called Express Maintenance, however, it was discovered that ‘ownership’ of the system was poor. The activity then shifted to asset information collection using Verico. The precise difference between the two activities is not evident, but they managed to collect information on assets at 22 substations. This exceeded their planned target of 7.

- Working group D aimed to conduct activities to improve data security in TANESCO. It was reported that the working group experienced major delays at the start of phase 2 due to challenges in communication between Statnett and TANESCO. Despite the apparent delays, a new ICT strategy was developed. As a result of the strategy there was a reported reduction in password misuse and the downloading of external software, but the overall target to increase compliance to ICT policies was not achieved. Under the planned objective of Improved Customer Service was the objective to develop ICT to increase customer satisfaction. By 2014, they had managed to launch a few applications including a Procurement Management System and Customer Service Charter. It is not clear how all these applications will improve customer service and it is also not clear the extent the recently launched applications are used. Shortly after this work stream started, the World Bank Funded a company-wide resource planning system (ERP system). Several years later in a 2012, it was decided to add this to the scope of work of the project. A number of capacity building activities are reported for the roll-out of the ERP system. Interestingly, and for unknown reasons, the ERP-project was stopped at some point by an internal QA committee. It is reported that a new project was started with a new project manager and largely the same team but no indication of the scope or purpose of the new project is provided. Another activity not implemented as planned under this working group was the objective to increase up-time of critical business-systems. The reasons for little progress was diminishing engagement of Statnett and delays in procurement and the refurbishment of server sites. The 2015 End Report states that despite the difficulties encountered positive outcomes did come out this activity, including personnel attending a workshop on ethical hacking. Despite this being reported as a success, it is difficult to gauge how relevant this is to the desired outcomes of the project.

## Likely sustainability

The most pertinent factors that could impact the sustainability of the intervention is TANESCO’s financial sustainability and ability to deliver on strategic activities.

The State Auditor Report highlighted that TANESCO has serious financial and organizational problems. For the fiscal year ending in June 2013, there were budget overruns of 370 percent, and towards the end of 2013 TANESCO was indebted by 3 billion NOK. The financial state of TANESCO results in a constant state of crisis in which purchase of fuel for power plants and urgent repairs is prioritised above all other activities.. As a result of TANESCO indebtedness, EWURA decided to increase the price of electricity by 40 percent from the beginning of 2014. It remains questionable however, whether the price increase will affect TANESCO´s economic situation, as a large proportion of customers with which TANESCO has standing agreements already pay a very low price. To further complicate the matter, all of TANESCO debts are merged which makes it difficult to identify the drivers behind the debt.

What is evident is that TANESCO struggled with the scope of activities of this project and this impacted the achieved results. The documentation reveals that TANESCO struggles to engage in strategic activities because they are constantly critical problems that need immediate attention, and a lack of resources available resources. There are numerous references to delays, changes in plans, and the discontinuation of activities. It can be argued that the activities of the project are all too some extent relevant to TANESCO but much more sustainable and enduring change could have been achieved if the project had focused on fewer activities and progressively built capacity in a few focus areas. Instead we have a situation where TANESCO’s capacity – and willingness – was limited, resulting in project activities starting very slowly, and in some cases changing, or simply not starting. Many of the results communicated were achieved towards the end of the project in 2013 and 2014 and were mainly on the output level therefore it is difficult to determine whether these results will lead to long standing changes. It is arguable that significant and enduring changes may have possibly been achieved if resources were focused on a few priority areas.

Another problem has been the lack of ownership by TANESCO of the Intervention. While the documentation noted the importance of local ownership by the recipient institution, it was reported that new staff continuously showed up for planning meetings making it difficult to build working relationship to implement activities and identify people who would take responsibility for the activities in the intervention. As a consequence, activities, especially in the working group related to company strategy and management, have been changed or cancelled due to lack of interest from the management of TANESCO.

# Conclusion

The magnitude of wider contextual and institutional problems that influence this intervention raises the question as to whether Norway’s support TANESCO will lead to any long term and meaningful changes.

The intervention is based on a poor intervention logic that fails to appropriately capture some of the institutional and contextual factors that could influence the success of the project.  Further, there does not appear to have been any consideration for other intervention modalities and it was questioned whether the model of twinning, which was derived from a neighbouring country (Uganda), was also relevant to the Tanzanian context.

The lack of formal assessment also impacted the relevance and scope of project activities. It is interesting that despite Norad’s recommendation that a formal assessment be conducted during the inception phase, no such assessment was undertaken and the intervention continued. Both Statnett and the Embassy in Tanzania had reservations about the intervention logic and results framework prior to the commencement of the intervention. Nevertheless, the intervention commenced despite the weaknesses in design. In an interview with the representative from the Norwegian Embassy, it was explained that a key element to technical cooperation such as this intervention, is to build trust, and the quickest way to build trust is to begin working together. When critically appraising such interventions it important to consider these ‘informal’ aspects of capacity development that lead to successful interventions against the ‘formal’ aspects such as capacity development assessment. Still, there were obvious shortcomings in the planned intervention as a result of a lack of formal capacity assessments. The question can be asked whether other more relevant activities and a more appropriate scope of activities could have been identified if a formal assessment of capacity needs had been undertaken at the beginning of the intervention.

Results frameworks of varying quality were continuously noted throughout the intervention with a slight improvement in Phase 2. The most critical weakness of the frameworks were they largely focused on tracking indicators at output level with no outcome indicators or goals. This is further compounded by weak indicators that are hard to measure and crudely defined. The embassy in Tanzania acknowledged that it is difficult to be clear and consistent regarding reporting requirements in these types of projects. They noted particular difficulty in translating Statnett´s technical knowledge into an understandable results framework and reporting requirements that is properly understood by TANESCO. Both partners received assistance from the Embassy in planning and working to improve indicators for measuring results but this did not ensure that the project focused on the right areas. While it is difficult to translate technical concepts and areas of work into a comprehensible intervention logic and results framework, it can be argued that more upfront technical assistance in the assessment, design, and implementation of a meaningful results framework should have been better provided.

In addition to the weaknesses listed above, a major constraint for this project was the inability of TANESCO to meaningfully engage all planned activity areas. There is a reported lack of engagement which in some cases have led to the changing and discontinuation of activities. It is reported that staff were constantly changing and leading to a situation where Statnett cannot build working relationships.

In conclusion, it is unlikely this intervention will achieve its overarching goal “To achieve social and economic development by providing reliable and sustainable electric power in an environmentally sound manner”. This is largely due to the context and the current capacity of TANESCO to deliver strategic activities on time, but more importantly, it is due to the lack capacity assessments and planning based on a clear understanding of the TANESCO’s ability to engage and deliver strategic activities.

# Annex

## References

Statnett/TANESCO Twinning Project, End Report Phase 2, 30.03.2015

- Statnett – TANESCO Twinning Project, Annual Report 2013, TANESCO – Statnett January 11th, 2014

- Agreement between The Norwegian Ministry of Foreign Affairs and The Government of the United Republic of Tanzania regarding Institutional Co-operation between Tanzania Electric Supply Company Limited (Tanesco) and Statnett SF (Statnett) (No Date)

- Appropriation Document, TAN-07/052 Institutional Cooperation Tanesco –Statnett, 2009

- Financing for a Feasibility Study of Twinning Arrangement Statnett-TANESCO, 15 November 2007

- Institutional Co-operation Tanzania Electric Supply Company Limited (TANESCO), Statnett – End of workshop Project LFA Matrix (2009)

- Project Document for 5 year Institutional Co-operation between Tanzania Supply Limited (TANESCO) and Statnett SF (Statnett) Final 14/12/2008

- Riksrevisjonen Undersøkelse av Bistand til Ren Energi (2013 - 2014), State Audit of Norway’s Report (2013 -2014)

- Mid-term Review of TANESCO-Statnett Twinning Arrangement, Statnett – Tanesco

- Inception report to Project Document of 14.01.2009 regarding Institutional Co-operation between Tanzania Electric Supply Company Limited (TANESCO) and Statnett SF (Statnett), 2010

Statnett/TANESCO Twinning Project Annual Report 2013, Page 18

System minute is a figure describing non-delivered energy relative to the size of the system