Norwegian Support to the Strengthening of Capacity to the Energy Sector of Mozambique

A case study in the evaluation of Norwegian support to capacity development

Final

Sept 2015

Steven Peterson

Table of Contents

1.	Introduction	5

2.	Limitations	5

3.	Norwegian assistance to the energy sector	5

3.1 Norwegian energy capacity development assistance in summary	5

3.2 Overall relevance of the support	7

4.	Technical Assistance to EDM in Large Generation and Transmission Projects	11

4.1	Introduction	11

4.2 Relevance of the Support	11

4.3 Programme Strategy and Design	12

4.4 Implementation and Management	14

4.5 Results (Outputs and Immediate Outcomes)	16

4.6 Institutional Sustainability	17

5.	The Twinning Arrangement between Electricidade de Mozambique (EDM) and the Norwegian firm of Statnett	18

5.1 Introduction	18

5.2 Relevance of the Support	20

5.3 Programme Strategy and Design	21

5.4 Implementation and Management	21

5.5 Results (Outputs and Immediate Outcomes)	22

5.6 Institutional Sustainability	23

6.	Conclusions	23

6.1	Relevance of strategies and Initiatives	23

6.2 Fit with Context Specific Factors	23

6.3 Perception of Donor’s Role in CD	26

6.5 Capacities to manage CD processes	27

Annex 1	30

Acronyms

AfDB		African Development Bank

DNEE		Direccao Nacional de Energia Electrica

ENH		Empresa Nacional de Hidrocarbonetos

EDM		Electricidade de Mozambique

GoM		Government of Mozambique

LNG		Liquefied Natural Gas

MIREME	Ministry of Mineral Resources and Energy

NVE		Norwegian Water Resources and Energy Directorate

PARP		Action Plan for Reducing Poverty

SADC		Southern African Development Community

SAPP		Southern Africa Power Pool

TA 		Technical Assistance

# Introduction

This case study of Norwegian CD support to the energy sector in Mozambique was conducted by a two-person team comprising one international and one national consultant. A country visit to Mozambique and a series of stakeholder interviews were at the core of the case study approach. Furthermore, a large number of programme documents and additional literature was consulted.

The results of this case study have been synthesised alongside a number of other case studies from Mozambique in a country report.  Both this case study and the Mozambique country report are key data sources for the wider Itad-led evaluation of Norway’s support to capacity development.

# Limitations

Only the TA-EDM had an end of project evaluation of its first 5 years of operation (2008-12) as well as an initial appraisal for a new two-year phase (2012-2014). There was no evaluation of the EDM twinning project with Statnett. The capacity development assessment was conducted over two weeks and due to several constraints, meetings with government officials did not start until the middle of the first week of the mission. During the second week of the mission government officials involved in the energy sector were involved in preparing for the annual meetings that were held during the last two days of the mission. As a result, it was not possible to meet with government officials involved in the TA-Large projects. Finally, the absence of an independent evaluation of the EDM twinning project with Statnett means that the different views of EDM and Statnett are presented in the case study but are not triangulated by a thorough assessment.

# Norwegian assistance to the energy sector

## 3.1 Norwegian energy capacity development assistance in summary

Norway has been assisting the Mozambique energy sector for more than 37 years starting in the power sector in 1978 with hydropower studies followed by the petroleum sector in 1983. In 1998, support to the power sector was done with institutional cooperation between the Norwegian Water Resources and Energy Directorate (NVE) and the then Direccao Nacional de Energia Electrica (DNEE) which lasted until 2006. The support continued with a five-year (2007-11) institutional capacity project between the NVE and the Ministry of Energy, which was established in 2005. Norway’s most recent support to the energy sector has been through three organizations:  Electricidade de Mocambique (EDM), Ministry of Mineral Resources and Energy (MIREME) and the Empresa Nacional de Hidrocarbonetos (ENH). EDM is responsible for developing and maintaining the electricity grid within the country and for exporting power to other countries in the region. The MIREME has overall responsibility for the power sector, renewable energy, energy efficiency, and downstream fuel supply and distribution in Mozambique. ENH is the national oil and gas company through which the state participates in the commercial exploration and production of oil and gas. Support to EDM has been delivered in two ways: resident technical assistance in project development and contracting and a twinning arrangement with a Norwegian transmission system operator (Statnett), which ended in 2014. Recent support to the Ministry of Energy has been done with three approaches: technical assistance, twinning and peer-to-peer strategic ministerial advisory support. The support to ENH was delivered mainly through a twinning arrangement with the Norwegian National Petroleum Directorate (NPD) and ended in 2010. This report examines the experience of capacity development (CD) of EDM through technical assistance (TA) and twinning. A separate report has been prepared on ENH as part of an analysis of CD in the oil and gas sector. This assessment is focused on capacity development (CD) programs by Norway and does not cover all of Norway’s current and forthcoming support to the Mozambique energy sector and to the regional energy sector where Norway plays an important role.

Recent Norwegian Support to EDM

- Modality: technical assistance

TA-Large Projects (Project MOZ 3004)

Norconsult and EDM

Phase 1: (2009-2010); NOK 13 million

Extension #1: (2011-2012); NOK 3.72 million

Extension #2: (2012 to 2014); NOK 22 million

Extensions #3 and #4: (2014 to Q2 2016); NOK 7.5 and 3.5 million

- Modality: twinning

Institutional Capacity Development (Project MOZ 3009 13/0002)

Statnett and EDM

Budget: NOK 8.434 million

Proposed phasing: Inception Phase (2013), Main Phase (November 2014-October 2017) years 3 and subsequent years to be decided after inception

Project ended in 2014

Recent Norwegian Support to MIREME

- Modality: technical assistance

Institutional Capacity Development (Project MOZ 3009 04/280)

Budget: NOK 30 million

Proposed phasing: 5 years (2007-11)

Implementation: phased out in 2012 at the end of Phase 1.

- Modality: twinning

Institutional Capacity Development (Project MOZ 3009 12/0053)

Norwegian Ministry of Water and Energy (NVE) and MIREME

Budget: NOK 5 million.

Proposed phasing: Inception Phase (November 2013-October 2014),

Main Phase (November 2014-October 2017) years 3 and subsequent years to be decided after inception

- Modality: peer-to-peer ministerial advising

Strategic Advisory to the Minister of Energy (Project MOZ 13/0013)

Budget: NOK 6.67 million

Proposed phasing: 4 years (2013-2017)

Recent Norwegian Support to ENH

- Modality: twinning

Institutional support to Empresa Nacional de Hidrocarbonetos (ENH) (Project MOZ-2469 08/014)

NPD and ENH

Budget: NOK 0.06 million

Proposed phasing: 2 years (July 2008 – July 2010)

Extension #1: (August 2010 – December 2011); NOK 1.2 million

## 3.2 Overall relevance of the support

Mozambique has significant energy resources specifically natural gas, coal and hydroelectric power. Much of this resource based remains untapped but in the coming years considerable development and extraction is likely to be achieved. Tapping these resources will allow Mozambique to remain one of the fastest growing countries on the continent called by some the “cheetahs” of Africa (Table 1).  The development of its domestic distribution of electricity and providing power to rural areas has the potential to reduce the country’s poverty. Mozambique is currently ranked 178 out of 187 countries based on the most recent UNDP Human Development Index (HDI) and lags the average development indicators for Sub-Saharan Africa (Table 2). Over half (54.7%) of the population lives below the poverty line.

Table 1

The 5 Fastest Growing Countries in Africa

2008-2013

|  | Annualized Growth 2008-2013 |
| --- | --- |
| Sierra Leone | 9.5 |
| Rwanda | 8.4 |
| Ethiopia | 8.4 |
| Ghana | 8.1 |
| Mozambique | 7.3 |

Table 2

Human Development Index 2013:

Sub-Saharan Africa and Mozambique

|  | Human Development Index (HDI) Value, 2013 | Life Expectancy at birth (years), 2013 | Mean years of Schooling 2012 | Gross National Income (GNI) per capita 2011 PPI$ 2013 |
| --- | --- | --- | --- | --- |
| SSA | .502 | 56.8 | 4.8 | 3,152 |
| Mozambique | .393 | 50.3 | 3.2 | 1,011 |

By complementing its support to the energy sector with support to the Tax Authority (AT) in building that agency’s capacity to audit of extractive industries, Norway is facilitating both economic growth and development in Mozambique. The significant expansion of revenues from its energy resources can provide the means of reducing poverty.  To promote fiscal sustainability while expanding social services (e.g. education and health) that have high recurrent costs (salaries) requires funding of these costs through domestic revenue. Table 3 presents the country’s recent fiscal position and the need to increase revenue, especially tax revenue.

Table 3

The Fiscal Position of Mozambique (2010 to 2013)

(in billions of Metical’s)

|  |  | 2010 Act. | 2011 Est. | 2012 Est. | 2013 Proj. |
| --- | --- | --- | --- | --- | --- |
| (1) | Total Domestic Revenue | 61.62 | 75.75 | 94.85 | 111.42 |
| (2) | Tax Revenue | 53.69 | 66.17 | 80.88 | 92.82 |
| (3) | Non-Tax Revenue | 7.94 | 9.58 | 13.97 | 18.6 |
| (4) | Total Expenditure | 103.52 | 122.81 | 133.12 | 164.92 |
| (5) | Recurrent expenditure | 57.89 | 68.55 | 78.30 | 94.31 |
| (6) | Capital expenditure | 43.7 | 50.6 | 50.36 | 66.54 |
| (7) | Deficit before grants | -40.5% | -38.3% | -28.8% | -32.44% |
| (8) | Structural surplus (+) deficit (-) of Total Domestic Revenue to Recurrent Expenditure | 6.4% | 10.5% | 21.1% | 18.1% |
| (9) | Structural surplus (+) deficit (-) of Tax Revenue to Recurrent Expenditure | -7.3% | -3.5% | 3.3% | -1.6% |
| (10) | Ratio of Capital Expenditure to Total Expenditures | 42.2% | 41.2% | 37.8% | 40.4% |

Source: Author’s compilation from the 2013 IMF Article IV Consultation with Mozambique,

Table 2, p. 28.

A brief review of Table 3 shows the need to improve the fiscal position by generating revenues from the country’s energy resources. Deficits between 40 and 28% are being incurred (line 7, Table 3). Capital expenditure is high and is approximately 40% of the budget (line 10, Table 3) but given the destruction of infrastructure over the many years of conflict and the need for infrastructure to better tap energy resources and distribute power, such investment is required and will be needed for many years.  This assumes of course, that the infrastructure put in place is productive. While the country is running a structural surplus of total revenue to recurrent expenditure (line 8, Table 3), it is running for three of the four recent years, a structural deficit of tax revenue to recurrent expenditure (line 9, Table 3). In summary, for the government to meet the recurrent costs of poverty alleviating expenditures in social services and replace and expand its infrastructure—fiscal sustainability requires an increase in domestic revenues, which requires realizing more of the energy resources of the country. Norway’s support to the energy sector in both promoting the tapping and distribution of resources and capturing the revenue from its mineral wealth are crucial to the fiscal sustainability of the country and its strategy of rapid growth.

Developing the energy sector requires expanding the generation, transmission and distribution of power within the country as well as to the region. Access to power is key to growth and poverty alleviation and while access has increased from 12% of the population in 2007 to 26% in 2014, nearly three-quarters of the population still does not have access. The neglected areas are in the north and central parts of the country where poverty is greatest.

The impact of Norway’s support to Mozambique’s energy sector goes beyond the country’s borders for it is supports the export of electricity to the region whose economies are hobbled by lack of electricity. Norway is supporting the regional energy agenda through the SADAC Energy secretariat as well as the Southern African Power Pool. It is estimated that the capacity needs for the SAPP members will grow from 50,000MW in 2010 to 70,000MW in 2016 (Table 4).

The lack of power supply in Mozambique and the region is becoming critical because large power generation projects have not been implemented largely due to the lack of transmission capacity. While generation is open to private investment in both Mozambique and in South Africa, private investors await public investment in transmission. The most high profile power project, which has been under discussion since early 2000, has been the development of the STE transmission backbone project, which will bring hydropower to the South African Power Pool (SAPP).

The significant potential energy resources of Mozambique is clearly summarized by a recent report from the African Development Bank (AfDB):

Mozambique hosts the second largest hydro resources in the region with

the potential of 18GW but only about 2.5GW is exploited. It is the largest

exporter of power in the Southern African Power Pool (SAPP), exporting

over 900MW. This role is set to grow significantly due to the country’s

abundant resources based in coal (with confirmed reserves of about 20

billion tons and at estimated production rates, enough to produce 8GW

annually for 30 years) and estimates of 150TCF; resources under develop-

ment out of which 24TCF is targeted to supply 4 LNG trains.

Table 4

Regional Growth in the Demand for Power

| Country | 2011 Peak Demand (MW) | Annual Growth in Demand (%) |
| --- | --- | --- |
| Angola | 870 | 9% |
| Botswana | 542 | -2 |
| DRC | 1,050 | -3 |
| Lesotho | 125 | 3 |
| Malawi | 277 | 1 |
| Mozambique | 616 | 15 |
| Namibia | 611 | 8 |
| South Africa | 36,543 | 2 |
| Swaziland | 200 | -2 |
| Tanzania | 890 | 1 |
| Zambia | 1,660 | 1 |
| Zimbabwe | 2,029 | 11 |

Source: EDM, “EDM, Public Utility for Electricity in Mozambique:

Presentation to Statnett,” Oslo, January 2014, p. 12.

Development of the energy sector is a priority of the Government of Mozambique (GoM) and is part of the country’s long-term development strategy, Visao 2025 and its five-year Medium Term Plan (2010-2014).  Supporting the energy sector of the country has been a priority for Norway for nearly forty years and Mozambique is now one of the 12 focus countries for Norwegian aid.

# Technical Assistance to EDM in Large Generation and Transmission Projects

## Introduction

In December 2007, EDM requested the Norwegian Ministry of Foreign Affairs (MFA) to assist with their development of large generation and transmission projects and a country agreement was signed in June 2008. EDM then put out a competitive bid for consultancy services and on March 27, 2009 signed a contract with Norconsult AS. The contract was initially for two years (2009-2010) with a budget of NOK 13 million. In November 2010 a no-cost extension up to the end of 2012 was agreed to and in 2011 additional funding of NOK 3.72 million was added to the extension.  The delays in some of the Large Projects, which is the focus of the TA, required the project be extended an additional two years (2012-2014) with additional funding of NOK 22 million. Two addendums to the country contract added additional funding of NOK 7.5, million and 3.5 million which is likely to cover operations until the second quarter of 2016. Total funding to date has been NOK 49.72 million.

This technical assistance in business development is viewed by EDM to be very valuable and successful. As a result EDM in February 2015 made a request to the Norwegian Embassy with a draft terms of reference for further TA for large project development for 24 months starting in July 2016 with an indicative budget of NOK 35.3 million. This additional support was discussed in the December 2014 annual meeting between EDM and the Norwegian Embassy and it was confirmed that this support would have to be put out for competitive bid. The Norwegian Embassy in Mozambique is currently reviewing the request.

## 4.2 Relevance of the Support

The overall relevance of Norway’s support to the energy sector is presented in the Overview Section. This project, TA to EDM in Relation to Large Generation and Transmission Projects in Mozambique (henceforth TA-EDM), is one of three Norwegian projects that are ongoing in the energy sector the other two being twinning between NVE and the MIREME and Strategic Advisory Services to MIREME.  The TA-EDM project is especially relevant to the needs of the energy sector because it is providing technical assistance that is meeting the immediate needs entailed in contracting new production and transmission projects. The proven ability of the TA-EDM project to respond quickly and effectively to emerging project opportunities has meant several projects have started.

## 4.3 Programme Strategy and Design

The TA-EDM project has provided long-term resident technical assistance to EDM to achieve two goals: make progress in energy investment projects and promote the sustainability of EDM. The consultancy contract specifies that the:

“purpose of this Technical Assistance will be to use the Consultant’s

expertise to complement EDM business capacity in all the business

related agreements that are required to be developed, negotiated,

implemented and managed. The consultant will be supporting EDM

and will be part of EDM negotiating and project development team

dealing with matters of high level of expertise that are not found

in-house in EDM.”

The primary role of the TA-EDM is very clear—gap filling (Box 1 below). The country agreement stated that the purpose of the project was to strengthen EDM’s business capability in the “development, structuring, financing, and implementation of large generation and transmission projects.” The assistance involves several tasks including developing model agreements for project development and management as well as negotiating agreements. The second role of the TA-EDM project is to build the capacity of EDM staff involved in business development. Restated, the project had two goals--business development and capacity development though the two were to be linked by involving EDM staff in the technical areas of business development (adopting model agreements and by EDM seeing Norconsult advisors in action in negotiations).

The end-review of the first phase (2008-2012) of the project was critical of the formal design of the project and concluded it was difficult to assess the performance of the project based on the legal documents. The review found that there was no “baseline of business capability and key performance indicators to monitor progress in either of the agreements (country and consultant).” There was only one indicator for this first phase and it was at an activity not an output level: “EDM will have been fully involved in the processes linked to the development of large projects in energy generation and transmission.” The end-review found that even this activity was not linked to planned activities of the project.

The key discrepancy that the end-review found between the country and consulting agreement was that EDM stated the need for building sustainability (“the development of EDM’s institutional business and negotiation capability”) while the consulting contract was to focus “more on the development of the investment projects.” Box 1 from the country agreement though shows the project was to work on both institutional issues (modes of work 1-5) and also the delivery of investment projects (modes of work 6-7). While the details of these modes/activities were not presented, the general areas of work are specified. The 7 modes of work also served double duty as a general needs assessment for this project.

Box 1 presents the 7 activities (modes of work) stated in the country agreement. While there is an absence of specificity as noted by the end-review and can be seen in the terms—modes of work, the 7 activities do in general show the gaps that need filling except for one very important activity, the development of model agreements, which was a key input of Phase 1 and subsequent extension and a major achievement of the project. Mention is made of agreements as an objective of the project (paragraph 13 above).

The need for specificity of indicators and the harmonization of indicators in the legal documents of the project (country and contract agreement) highlighted in the Phase 1 end-review were adequately taken on board and in December 2013 the EDM and the Norwegian Embassy agreed on the following indicators (Box 2 below). The consultant subsequently reported on the achievements of these indicators in its Semi-Annual Progress Reports.

Box 1

Phase 1 TA-Large Project Assistance to EDM:

Modes of Work

- Review EDM Studies - Undertake Short and Specialized Studies - Preparation of and Participation in Workshops - Participation in EDM Team Negotiations - Preparation in EDM Development and Management Teams Coordinated by Business Development Division - Negotiations of Specific Projects and Relevant Agreements - Progress Reporting and Monitoring of Project Management and Development

Source: Norwegian Ministry of Foreign Affairs and the Government

of the Republic of Mozambique. 2008. Annex 1 cited from: Rudi and

Rinker. 2012. p. 11.

Box 2

Final Indicators of the TA-EDM Project

(December 2013)

- Project development activities and/or agreements prepared/negotiated

2.    Projects’ development and financial close

3.    Number of guidelines, best practice documents and or model agreements prepared

4.    Use of guidelines, best practice documents and or model agreements

- Number of EDM personnel actively involved and share of women participating

6.    Specific strategic areas/agreements that this TA will make EDM able to undertake      with own resources

7.    Number of workshops held and share of women participating

Source: Norconsult. 2014. “Large Generation and Transmission Projects in Mozambique Energy Sector: Consulting Services for Technical Assistance to EDM (Semi-Annual Progress Report: December 2013 to April 2014), May, p. 3.

## 4.4 Implementation and Management

The project is well embedded in EDM and the project leader in EDM is the Director of the Performance Unit and New Business Development (UGDE). From various accounts, the CD review team was informed that the project director is very able and effective. Norconsult reports to this Director and EDM reports to the Norwegian Embassy. EDM reports note that the TA-EDM “has been presented to and anchored by the EDM board as a critical element of EDM’s engagement with private sector participants in sector developments.”

While the reporting to EDM leadership is clearly specified and that leadership is very effective, the end-review did raise questions about the clarity of the implementation arrangements in terms of the organizational structure in which the consultant operates. The review noted that the consultant is to “assist in occasional tasks” related to the investment projects but questions whether the lack of organizational specificity “is the right kind of project organization…especially if one looks at the lack of focus on sustainability and institutional development of EDM as an organization.” In addition to questioning the organizational arrangement of this TA for CD, the review states that it was not clear (in their words--they did not understand) how EDM was organizing itself to deliver the investment projects. Restated, the review raised a broader question of whether the gap-filling function of this TA (business development) and the CD function (skill building in business development) needs to be more formally structured. This said, the consultant worked flexibility and fit in with EDM’s organization at least in terms of its arguably key role of business development. No mention is made in the documentation that Norconsult tried to change the way EDM organized itself to carry out business development.

A crucial strength of the consultant was the continuous presence of the same Norconsult project manager for the six years of this contract. They were the only resident advisor and were key to anchoring the TA in the organization. This individual has decades of experience in the Norwegian power sector as well as in developing countries. Only recently did they leave Mozambique (February 2015) and the individual currently managing the consultancy from Norway and has scheduled multiple trips to Mozambique in the near future of several weeks duration. In their tenure in-country a key role  played was the sourcing of external expertise as needs arose in EDM.

A strength of the tri-partite management arrangement of this project—EDM/Norconsult/Embassy--has been the recognition by all parties of the need for flexibility in measuring the results of the highly variable task of business development. Given the shifts in market demands for investment in the power sector and the interdependence of power and generation projects, it was unrealistic to specify in a terms of reference the key output of this TA (i.e. the number of investment projects brought to closure). It was not possible to pre-programme TA to business development but one criterion, which is not stated in the legal document and is of course hard to measure is the responsiveness of TA to changing circumstances.

An example of the variability of the business development function and the responsiveness by Norconsult can be seen in the action taken when the STE (transmission backbone) project was put on hold. The STE is arguably the highest priority investment project for it addresses the transmission bottleneck, which is delaying investments in generation. The STE is of the highest priority not only for Mozambique but also the region for it is core to building a high capacity grid. Given its importance, bringing this project to closure was the most important task of Norconsult. The consultant was involved in many of the inputs in the episodic life of this project, which started with discussions in 2008 and was put on hold in February 2014 and is still on hold. In 2013 the Chinese government expressed interest in participating in the STE and this was followed up with a visit by EDM/ESKOM to China. What has happened since that the Chinese have confirmed their commitment to the project which means that EDM/Eletrobras/ESKCOM have put the project on hold. The recently history of this project illustrates the uncertainty of Norconsult’s task environment as well as the high profile of its work. The investment in STE is estimated to be $2.6 billion. EDM and Norconsult responded to the delay in the STE by developing an unplanned project—the Thermal power plant in Teme of 400MW.

A further indicator of the effectiveness of the Embassy and EDM in managing this assistance and the importance attached to it has been contracting. The Embassy has promptly responded to the requests from EDM agreeing to four addendums to the initial contract which including increased funding and schedule. EDM and the Embassy are currently working on the preparation for a follow on contract of this assistance, as the Norconsult contract will exhaust its funds in Q1 of 2016. A follow on contract will need to be competitively bid and EDM submitted on February 2, 2015 a request for further technical assistance which included a detailed terms of reference.

## 4.5 Results (Outputs and Immediate Outcomes)

EDM has been very satisfied with this TA as witnessed by the four requests to the Embassy for addendums to the initial contract, all of which were approved, and the request for a new project for two years. Further evidence of the success is the recognition by the SAPP that this TA is a model, which should be emulated.

A further indicator of the value EDM places on this TA is its expansion of the scope of the requested new project to include a market operator function. The TA-EDM project demonstrated that there is a need for EDM to “improve procedures for matching demand and supply and optimizing offerings to the regional market.”

In their request for a new project, EDM stated the achievements of the project in both business development and CD (Box 3).

A good example of the “crosswalk” of gap-filling TA and focused CD activities such as workshops was the CTRG (Ressano Garcia Gas Generation Project). This fully commercial $275 million project which provides 20% of peak demand in Mozambique (175MW) was brought to financial close after 4 years of effort by EDM staff and Norconsult. This investment required the development of 14 model agreements, which have now been not only proven in practice but also understood and applied by EDM staff. The CTRG is a successful case of an end-to-end business development where EDM staffs were extensively involved. The CTRG case is now used in training sessions of EDM staff and is one of the principal reasons why the TA-EDM model is viewed as appropriate for emulation by the SAPP.

Box 3

Recent Achievements of the TA-Large Projects

Progress on Energy Investment Projects - A total of 139 activities undertaken - Three projects brought to financial close ($600 million) - Moatize thermal plant nearing financial close ($950 million) - EDM/ENI thermal plant in Palma ($150 million) has secured substantial funding Sustainability Activities in EDM - Anchoring of the project with the EDM Board - 5 different model agreements developed - 56 EDM staff have participated in structured project work (16% women) - 4 seminars delivered Source: EDM. 2015. “Technical Assistance to EDM, in relation to large generation and transmission projects—Extension Agreement.” Letter to the Norwegian Embassy of Mozambique. February 24.

Despite finding numerous deficiencies in the design of the project with regards to setting performance indicators, the end-review assessment concluded that “the purpose stated in the ToR for the Consultancy Contract has been achieved to a satisfactory level” and goes on to state “that due to some extent of delegation of responsibilities and the number of people who have benefited from the technical assistance, EDM has benefited positively, and will most likely have long-term benefits as an organization because of the assistance being given as part of the project.”

## 4.6 Institutional Sustainability

The six-year duration of the TA-EDM project and the request for two years of additional TA demonstrates that EDM is dependent on this gap-filling TA and will be for several years to come. EDM’s business development function involves managing very complicated projects, which requires staff with skills of international standard for they are dealing with international firms. Whether after six years of TA EDM staff are able to fully assume the management of business development is not clear. A real test of the ability of EDM staff that would gauge whether EDM staff absorbed the lessons from TA in business development and the training given under CD would be if they conducted an end-to-end project development without consultant involvement. In doing this test, the consultant could provide quality assurance (QA) and if need be step in if the project development was going off track. The success of the CTRG project, which was an end-to-end development of a project, is a model which EDM staff on their own could apply to the development of a new project.

There is a real question of whether EDM is adequately staffed to meet the variable demands of business development. One of the major risk factors singled out in the initial country agreement in 2008 was that “the capacity of EDM may get overstretched even with this TA if several of the projects start up at the same time.” Six years after the start of the project it is clear that EDM does not have adequate staff to meet peak loads of project development. A virtue of the TA arrangement is that the consultant can vary its level of effort to meet the demands of the task environment with more input if business development picks up and scaling back of effort when development is delayed (e.g. the STE project).

A sustainability issue, which is not addressed in any of the documents, is the stability of staffing in EDM by its specialists in business development. With the rapidly expanding energy market and commercial participation, EDM staff with business development skills and knowledge of language and culture will be in high demand by international firms that can offer them far more attractive compensation. Given the long time-scales of the development of the sector, the security of tenure afforded public sector employment can most likely be matched by private sector employment opportunities. Further, the acknowledgement that the TA provided to EDM in business development is a model for the SAPP demonstrates the potential demand for EDM staff skilled in business development to be employed elsewhere.

Another issue of sustainability is the continuity of TA. The success of the TA-EDM project is due to the continuity of the contract with one provider, Norconsult, and within Norconsult the continuity of the project manager who was resident for six years and has only now left and is managing the project from Norway. Effectiveness of the project was cumulative and developed by building a working relationship between EDM staff and the consultant. There is the contractual issue that going forward further assistance must be put out for competitive bid if it is to be funded by Norway. Should another consultant win the bid and/or Norconsult not be available, there would be a discontinuity in this assistance. There is potential for the effectiveness of business development by EDM to be diminished by a discontinuity of current assistance.

# The Twinning Arrangement between Electricidade de Mozambique (EDM) and the Norwegian firm of Statnett

## 5.1 Introduction

Background

The twinning project between EDM and Statnett, a Norwegian Transmission Organization, started in June 2012 and ended with the decision in 2014 by Statnett that it was withdrawing from all of its engagements in twinning. The decision by Statnett was made on the basis of company needs and not on its experience with EDM. The company made the decision for two reasons. First, it is in the process of investing an additional $10 billion in the development of a new grid in Norway and requires its entire staff to work on this project. Second, the company does not have in place sufficient procedures deemed necessary for handling the risks and contingencies of international advisory work.

The project had two phases : pre-inception and inception. The third “main” phase that was expected to run for 3 to 5 years never materialized given Statnett’s withdrawal from twinning activities. The pre-inception phase in turn had two distinct phases—the dialogue with EDM over the outputs that were to be delivered in the one year inception phase and an emergency startup of work to assist in two core improvements: establishment of a new System Planning Directorate and Improved security of supply. The pre-inception phase started in June 2012 with the visit to Norway by the Minister of Energy of Mozambique, which included discussions with the Norwegian Directorate of Energy and Water Resource (NVE), and Statnett.  From these meetings emerged a request by the GoM to the Norwegian Embassy in Mozambique for a twinning relationship with Statnett to support EDM. The June meeting was followed by a scoping mission by Statnett to Mozambique in September 2012 which produced in the words of Statnett—a “wish list” of five areas to be covered: grid operation and maintenance, system operations, transmission system planning, grid development and project implementation. According to Statnett, this wish list was to be a basis for further scoping and refinement in the one-year inception phase. The pre-inception phase did produce a set of three outputs that were to guide the one-year inception phase: (1) assist EDM in reviewing and updating their 5 year Corporate Business Plan (CBP) (it was expiring in 2013); (2) produce a Project Document (PD) for a long term institutional cooperation (twinning between EDM and Statnett); and, (3) implement measures to improve processes related to selected core (corporate) areas of EDM.

Before the pre-inception phase ended there was a request for a rapid startup of the twinning relationship to work on two core improvements: the establishment of a new System Planning Directorate; and, Improved Security of Supply. Statnett was to respond quickly to support these two core improvements and a budget of NOK 2.2 million was provided with work to be completed by the end of 2013. As the core improvement work was getting underway and with Statnett in the country, a critical incident occurred with the grid with the explosion on February 8, 2013 at the SONEFE substation in Maputo that killed a sub-station operator and cost considerable loss in equipment. This incident was formative in the approach Statnett took in defining the second core improvement, improved security of supply, for Statnett then focused on health and safety issues not only in the pre-inception phase but also during the one year inception phase.

Institutional Context

The explosion at a Maputo sub-station is illustrative of the fragile condition of the power grid and the firefighting—literally and figuratively—that EDM does. At the start of this twinning arrangement and to this day EDM is under enormous strain as stated by its Human Resource Directorate:

The latest development of power sector in Mozambique puts huge stress on EDM’s resources (finance, human resources and infrastructure). The result of unbearable stress of infrastructure and finance can be witnessed by the major power failures that in recent days are felt in various regions of the country, which contributes to reduce client’s confidence on the services rendered by the company. No single answer can effectively bring about the desired result, but there is need to pull effort in three dimensions of the constraints (finance, human resources, and infrastructure).

On the human resources side, EDM suffers from the consequences of not having continued the training and development program that was put in place in the 1980’s. Through this program most of the aforesaid highly qualified staff and in management positions and others have left the company. Therefore there is an urgent need to replace that program with a similar one with an extra emphasis on technical training and management.

The capacity assessment conducted by SIDA in November 2014 found that understaffing is particularly acute and will get worse as over half of the highly skilled technicians will soon reach retirement age (Table 5 below). EDM’s strategic plan calls for the recruitment of 750 staff over the next 5 years 70% of which will be highly skilled—a doubling of the retirement reduced staff of that level.

Table 5

Staffing of EDM: 2004-2013

| Qualification Level | Numbers in 2004 | Numbers in 2013 | Change |
| --- | --- | --- | --- |
| Seasonal | 229 | 148 | -104% |
| Unskilled | 218 | 70 | -68% |
| Semi-skilled | 890 | 879 | -1% |
| Skilled | 954 | 1,035 | +8% |
| Highly skilled | 521 | 1,065 | +104% |
| High level technicians | 172 | 297 | +73% |
| Trainees | 199 | 31 | -84% |
| Total | 3,476 | 3,525 | +1% |

Source: EDM Annual Reports cited in Scanteam. 2014. “Assessment and Control of Internal Management and Control of EDM: Final Report.” Report prepared for the Swedish Embassy to Mozambique, November, p. 13.

The issue of understaffing however, is not straightforward. A diagnostic study commissioned by EDM in July 2013 found that weak management meant that the productivity of staff was “no higher than 30% consistently measured for operating/maintenance teams on the ground in all of the surveyed core directorates (transmission, generation, distribution).” The diagnostic concluded that with this low rate of staff efficiency, EDM was likely to hire more staff so to meet its goals and indeed, found that there were already excess staff.

In summary, the institutional context was that of an organization under significant stress that was not efficiently managing its core functions, and was coping with a grid that was old and failing.

## 5.2 Relevance of the Support

The significance of the energy sector and its need for support were presented in the Overview Section. The 5 broad areas of assistance presented to Statnett, the wish list, in the pre-inception phase illustrated the breadth and depth of assistance required by EDM. The urgency of support was demonstrated by the destruction of part of the grid in the inception phase and the urgent request for Statnett to start early and work on two core improvements.

## 5.3 Programme Strategy and Design

The program strategy was one of continuous dialogue over the specific activities (the design) to be achieved and it emerged through the periodic visits of Statnett. As the twinning never moved into the main phase of implementation and its last phase was still inception, the definition of the project was work in progress throughout this intervention. A key output of the one-year inception phase was to be a Project Document covering 3-5 years that would specify outputs and key performance indicators. In gauging the success of the pre-inception and inception phases requires assessing the process of defining outputs. The process of defining outputs dialogue is a strength of twinning but this takes time and for an organization under stress, which is something they did not have. The demand for the twinning to rapidly start up early and deliver the two core improvements illustrated even in the pre-inception phase that a lengthy requirements process of the inception phase was unlikely to be possible. There was a process of defining outputs, from the initial 5 broad areas defined in September 2012 (the wish list) to a more manageable agenda of three activities (updating the corporate plan, a project document for twinning for five years, and improvement of core areas). The later activity was not specific and gave considerable room for interpretation and in turn, differences of opinion between EDM and Statnett as to priorities.

## 5.4 Implementation and Management

From Statnett’s perspective, the pre-inception phase which included an explosion on the grid gave them time to distill what he felt were the two tough questions that EDM had to address: what would happen to the company in 3 years financially and what would happen in the next year to the grid? On the first question they drafted a policy brief they submitted to the EDM CEO, which stated that EDM would be bankrupt in three years—a situation they found with the power provider in Tanzania. They argued that the tariffs for electricity had to be changed or the company would not be viable. Initially this statement was not believed but eventually the CEO of EDM presented the issue to the board. The CEO was soon after removed though it is not clear if this policy paper was the cause. The second tough question Statnett raised was what would happen to the grid in the next year? Securing the grid for them meant approaching it first and foremost from a safety and health perspective brought home by the recent explosion of the grid. Safety and health for Statnett are not only important in their own right; they are about setting standards of operation and focusing management and staff on standards. To promote safety and health was also the “hook” into fundamentally changing the management of the grid. For Statnett it required defining a new management role—the Competent Electrical Manager (CEM) who would have “final authority on behalf of EDM as System Operator, to approve or reject disconnections and reconnections, define and set limitation on existing equipment including overload.” In short, there had to be a clear and authoritative management of the grid for safety purposes and rational operation of an overloaded grid. It should be noted that in response to the breakdown of the grid, Norway has been funding the Short Term Investment Programme (STIP).

The need for a system operator underscored what the Statnett felt was a key weakness in the management of EDM, which was the understanding of risk. The issue of safety was part of a larger gap. In essence, the frailty of the grid meant that risk must have been central consideration.

## 5.5 Results (Outputs and Immediate Outcomes)

Assessing the results of the inception phase that specified three activities of the twinning project, it can be argued that one output was completed jointly--reviewing and updating the 5 year Corporate Business Plan (CBP) of EDM. The CBD was completed and adopted by the EDM board. There is possible agreement between EDM and Statnett that measures were implemented on a second output: to improve some of the core corporate areas of EDM though here again Statnett focused on Health and Safety. The EDM board adopted the ten golden rules of safety proposed by Statnett. What still remains to be done however, is putting safety into the legislation on the electricity. It is the third output, the development of a project document for a follow on twinning project that was not done. It was agreed though between the Embassy, EDM and Statnett in the September 9, 2014 meeting which planned the remaining months of the twinning project, that an inception report would be prepared by Statnett that would include among other issues, a training plan with “areas where training will have an impact [but] no actual plan/details.”

There is considerable difference of opinion amongst the three parties of this project on the merits of the final product, which is the final report from Statnett. EDM wanted a more elaborate menu of reports which it felt should have been done given the length of time of the twinning relationship and the amount of information shared with Statnett. Statnett responded and agreed with an inception report, which would include a diagnostic of the likely improvements EDM needed to make. Attached to the final report is a very detailed three page diagnostic with five columns: baseline, objectives, GAP analysis, recommendations, external assumptions and risks. It would appear to be a comprehensive and insightful assessment and accords with the many deficiencies of EDM documented elsewhere.

While there were differences between EDM and Statnett on setting the immediate priorities of the twinning relationship, there was agreement going forward that training was critical. For Statnett what was especially needed was management training because most of the managers are technical people who had never been trained in management. Many of the managers of EDM had risen through the ranks and are nearing retirement and will soon need to be replacedNote that in the assessment of training needs presented in Box 5 above, the category of managers is not singled out. In summary, for Statnett EDM has two grids that require investment and support--the transmission grid and the management grid. EDM management strongly felt from the beginning that training was an urgent priority but they viewed the needs more broadly as all staff categories needed training (again Box 5).

## 5.6 Institutional Sustainability

In the September final meeting convened at the Norwegian Embassy, Statnett recommended that EDM and the Embassy consider two options: (A) establish another twinning project with a TSO and (B) a twining project accompanied by technical assistance. For EDM the twinning concept did not work and going forward they would prefer technical assistance specifically, “resident trainers which can carry out good training processes.” EDM management believes that training is so critical that a more permanent solution is required and sees the need for a training academy.

# Conclusions

## Relevance of strategies and Initiatives

As presented in the overview, tapping the energy resources is the key to Mozambique promoting economic growth and with it the resources to address its extreme poverty, which is below the average of Sub-Saharan Africa. The two interventions examined here, TA support for business development and twinning support for strategic and organizational development, were in EDM, which is the core organization responsible for generation, transmission and distribution of electricity. EDM is an organization that in the words of its own HR department is severely stressed in terms of financial, human and physical resources. EDM needs much support and Norway’s long engagement in the sector and with EDM is highly valued.

## 6.2 Fit with Context Specific Factors

Analysis of Context and Capacity Needs

For the TA-Large Projects assistance there was not a detailed institutional assessment or capacity needs assessment. It responded to the requests by the business development group of EDM and provided a range of support as needed. As noted in the end of project review, there was not a clear statement at the start of this project of how the recipient would be organized to receive this technical assistance nor were specifics established about the inputs to be provided.  The absence of a systematic analysis of context or capacity needs did not impair this project and more importantly, it did not delay its assistance. In addition to first-rate advice, EDM needed TA that could respond quickly which Norconsult did.

For the Twinning project a key feature of this approach to assistance is the engagement with the client and through this dialogue an institutional and capacity assessment emerges.  The pre-inception phase which lasted nearly a year and a half, started with meetings in Norway with EDM and then a scoping mission. Since this assistance never moved beyond the inception phase and into full implementation, it was much about understanding the context and the capacity needs. There was a clarifying of capacity needs by the start of the last year of the project (the inception phase) and for Statnett; this was a significant achievement of this short project. (The final report of the project specified in detail the baseline issues, a gap analysis and recommended actions needed). Statnett felt that the process got the client (EDM) to see the two priorities and what specific actions were needed to address the priorities. From the EDM side this process of clarifying requirements seemed to take too long, too much of their time to convey the context and capacity needs and was unproductive. They felt the needs were clear—massive training.

Theory of change

The TA-Large projects did not have an articulated theory of change but there was an implicit theory—learn by seeing and doing. Indeed, the approach here was to link gap filling which was the principal role of TA with CD by the TA being integrated into business development teams. The process involved the development of procedures (five model contracts) and the joint participation in negotiations. The successful closure of a key development project (CTRG) was a team effort and though EDM staff were not responsible for all of the activities of this end-to-end achievement, they were involved throughout the process. Embedding the lessons of the CTRG in the training program was a means of institutionalizing the lessons and CD.

In contrast to the TA-Large projects assistance, the management of the twinning project had a very clear understanding of the logic of the project based on his previous experience of twinning in developing countries. Their experience, was not articulated in project documents, but they viewed twinning as an instrument for change management achieved over time by challenging the client key issues. While EDM and Statnett differed to the end on priorities, Statnett was successful in promoting a focus on safety.

The fit of the interventions to the organizational context

While the technical assistance of the TA-Large Projects fit with the context, the same cannot be said of the twinning project. This conclusion however must be viewed in terms of the short time frame of the project. Twinning is fundamentally a process not an output and as a process it takes time to materialize. It is precisely the relatively long time scale needed for twinning to be established and demonstrate results that made this assistance out of step with the needs of EDM. EDM needed and needs immediate support across virtually every part of its operations. EDM’s management has its hands full and the added demands of establishing a twinning relationship, which requires upfront the transfer of considerable information, was a burden. Twinning is fundamentally a process of learning from another context and requires learning by both parties. Learning takes time and EDM did not have the time. In addition to time, the CD review team found in our discussions with EDM management three other principles they felt were needed to make twinning work: technical competence, clear goals and language. EDM management had no question about the technical competence of Statnett. Management did say that the goals were not clear and that the lack of local language skills on the part of Statnett impaired the building of a relationship. Statnett viewed the role of twinning to be change management done through challenging the client about the tough issues that need to be addressed. The background of the challenge of course, is the model of the twinning agents own home operations. A tentative conclusion one can draw from this brief intervention is that twinning to be effective requires a relative stability in the client organization to have the resources—staff and especially time to absorb the lessons. Twinning requires significant front-end investment in time and the results are not seen quickly. EDM did not have time to devote to this front end and needed rapid results. Twinning is much about seeing and setting standards demonstrated in practice from another country. Twinning therefore may be more appropriate for an organization that has relatively stable operations and is willing and again has the time, to move to a higher level of performance. The basic operations in EDM were not stable. Finally, a hybrid approach that includes twinning with a resident advisor, which promotes continuity and institutional memory of the twinning visits may be appropriate.

The difficultly of establishing a twinning arrangement in the energy sector can also be seen by the short experience to date of Norway’s twinning project between the Norwegian Water Resources and Energy Directorate (NVE) and the Mozambique Ministry of Mineral Resources and Energy (MIREME). The project is in its first year which is the inception year and is having some of the same problems that Statnett had in EDM: the ministry has not come up with needs, there needs to be desire for change, and senior managers do not seem committed to reform. The NVE project manager is rethinking the twinning strategy going forward and now believe it needs to focus on “small wins”—working with junior staff not directors. This strategy is the opposite of Statnett’s strategy which focused on “big wins.” An interesting development with NVE, which may not be related to the twinning assignment in Mozambique, is that NVE is documenting the history of the Norwegian power sector. One purpose of this write up is to make sure that the evolution of the twinning agents home experience, is clear and in turn can suggests lessons for other countries. A key feature of the Norwegian experience was the unbundling of the sector (generation, transmission, distribution) which is an issue other countries need to consider in the evolution of their energy sector. Indeed, this issue may be the ultimate goal of the strategic advisory assistance underway.

One lesson that emerges from the recent and ongoing experience of Norwegian assistance to the sector is that as a donor, one must be selective and flexible. There are so many needs in EDM and the MIREME that one cannot possibly cover all their requirements. The challenge that the Statnett and NVE twinning interventions had and are having in refining the objectives to a limited set of critical but doable tasks illustrates this. Experience elsewhere on the continent in building organizational capacity has shown the virtues of building selective capacity, what I called “pockets of productivity,” which means strengthening key networks within government agencies rather than attempting broad structural changes of government bureaucracies. The TA-Large projects intervention is doing precisely this building teams that are able to development investment projects. The peer-to-peer strategic advisory assistance started in 2013 between a former minister from the energy sector in Norway direct to the current minister of MIREME and his staff is an example of building a network at the very highest level of the energy sector. The Statnett twinning approach was also about trying to build a network with key officials in EDM on a limited set of issues. A fundamental challenge of assisting the government agencies in the energy sector in Mozambique is that since the needs are so many; it is easy to lose focus and thus impact.

A further lesson that may emerge from Norway’s recent assistance to the energy sector is the value of not only being selective but working at different levels with different modalities. With MIREME and EDM Norway has a three-prong approach: strategic advisory services to the policy makers (the MIREME and his staff), focused technical assistance to a critical function (business development in EDM), and as yet to be defined but with initially a broad mandate, twinning with MIREME (CD of the ministry). There may be considerable synergy by working at different levels. An issue that needs to be considered when developing a framework of CD is the significance of the level in which the assistance is delivered. CD at a strategic policy level requires necessary conditions, especially a level of trust beyond was it needed for example, in building an accounting system.

## 6.3 Perception of Donor’s Role in CD

Due to Norway’s long involvement in the sector (nearly 40 years), it is trusted by the GoM. Capacity development is a long-term process and the longevity of Norway’s involvement the sector gives not inconsiderable assurance to the GoM that it will continue to be there. Given the massive demands on the government agencies in this sector, particularly EDM, the role of a donor in CD is viewed not just in terms of discrete projects, but the continuity of presence in the sector. Illustrative of the continuity and resilience of Norwegian assistance to the sector is Norway’s response to the poor performance of its institutional capacity project in the Ministry of Energy, which ran for five years (2008-2012) and was cancelled at the end of Phase 2. Follow on support was provided with three initiatives: the EDM-Statnett twinning, the NVE-MIREME twinning and the strategic advisory project.

Beyond Norwegian assistance, the GoM sees the need for further donor assistance in CD for the foreseeable future and there are several donors including SIDA, which have had a lengthy and extensive involvement in the sector and is currently providing CD support. In discussions with EDM management on CD, the assessment team was informed of the interest by EDM in the development of a training academy that would address the critical training needs that EDM faces in the coming years. How such a training facility would be established and maintained was not discussed but the discussion clearly indicated that there were considerable CD needs not being addressed.

An issue, which has not been raised regarding CD, is that of exit. As discussed above, donors may have to shift resources to directly alleviating poverty in the country given the lags of realizing the revenue from energy investments and then translating this revenue into investments in social services. As revenue from energy resources come on stream the government agencies in the energy sector should consider how they could partially and eventually fully fund their CD. The suggestion by EDM management for a training facility with increasing funding by government and decreasing funding by donors may be a feasible exit strategy.

  - Results-Orientation, Learning and Improved Effectiveness

The TA-Large projects project, the first phase (2008-2012) did not have detailed output indicators and simply specified modes of work (see Box 1 above). Phase one simply had an activity indicator (that EDM will have been fully involved in the processes linked to the development of large projects). The end-review of this phase focused on the absence of indicators and stated that from the legal documents it was not possible to assess the performance of this project. This end-review clearly had an effect because the Embassy and Norconsult agreed in 2013 on final indicators (Box 2) and subsequent semi-annual reports from Norconsult went into detail as to their performance on these indicators. The end-review raised an interesting question about how to assess “the quality of advice” given by Norconsult. Advice is the principal output of this project and the quality can best be measured in outcomes—were investment projects successfully brought to close? What the documentation does not provide us with is examples where projects were not brought to close and to what extent poor or inadequate advice was responsible. The documentation shows that projects were delayed due to other circumstances but not due to poor advice from Norconsult. The documentation does show that there were several successes and the process that went into the successful completion of the CTRG project was a basis for learning and became part of the training program.

A results orientation was in some sense the core of the twinning project in that the pre-inception and inception phases were all about specifying the outputs of the project and the indicators of performance. The twinning program ended before the results were firmly agreed to by all parties.

## 6.5 Capacities to manage CD processes

In terms of the EDM’s business development group’s ability to manage CD processes with respect to integrating TA into its development teams, it has been successful. The primary focus of this assistance is gap filling but there is CD to the extent that EDM staff work alongside the TA staff. The CD assessment team was not able to meet with the EDM staff working with Norconsult so it is not possible to assess whether the business development team is able to organize the training programs and follow up on the impact of the training. The available documentation suggests that Norconsult organizes the CD training.

In terms of the EDM partner, which worked with Statnett, they do not have the capacity to manage CD especially training which they see as the area they see as the most critical and have asked for the development of a training academy. The difficult relationship which emerged between Statnett and EDM, was due in part to the lack of capacity on the part of EDM to absorb the change management approach to CD used by Statnett.

The capacity of Norad and the Embassy to manage CD is perforce limited in part by the very technical nature of its assistance to the sector. They do rely on the Oil for Development Secretariat in Oslo and expressed the need for more support from the Secretariat. Despite these constraints the staff member managing the EDM projects seemed very knowledgeable of the context and the capacity constraints and was frank about the performance of Norway’s assistance efforts. The staff do reach out to other donors especially SIDA which has had a long involvement in the sector and are active in the Energy Sector Working Group—a forum for donors in the sector. Whether the Embassy facilitates a periodic meeting of all of its projects working in the sector with participation from Norad might be considered if not already done.

  - Achievement of Planned Results and Improvements in Capacity

The key planned result of the TA-Large projects is to assist the EDM business development team to achieve successful financial closure of a project. The outcomes have been significant (Box 3 above). Based on the experience with the successful team effort in bringing to financial closure the CTRG project, EDM staffs now are more experienced in the development of large projects. The end-review team concluded that after the first phase of this project (2008-2012) that “due to some extent of delegation of responsibilities and the number of people who have benefited from the technical assistance, EDM has benefited positively, and will also most likely have long-term benefits as an organization because of the assistance being given as part of the project.” This finding was from 2012 and there has been continuity of assistance since that time and continuous success by EDM in bringing large projects to closure. Clearly, there have been capacity improvements by EDM staff and the business development group.

.

# Annex 1

Abstract Business Solutions. 2013. “Diagnostic Summary EDM Management Model Improvement.” July.

Africa Progress Panel. 2014. Grain, Fish, Money: Financing Africa’s Green and Blue Revolutions, Africa Progress Report 2014.

African Development Bank. 2013. “Project: Enabling Large Scale Gas and Power Investments in Mozambique Technical Assistance.” October.

EDM. 2011. “Technical Assistance to EDM, in relation to large generation and transmission projects—Extension Agreement.” Letter to the Norwegian Embassy of Mozambique. December 12.

_____. 2011. “Terms of Reference and Project Document for Technical Assistance to EDM, in relation to large generation and transmission projects.” Submitted to the Norwegian Embassy in Mozambique. December 12.

_____. 2012. “Technical Assistance to EDM, in relation to large generation and transmission projects New Extension Agreement.” Letter to the Norwegian Embassy of Mozambique. May 5.

_____. 2013. “Annual Statistical Report: 2013.

_____. 2013. “EDM: An Overview Updated on February 2013.” February.

_____. 2013. “Development of an Integrated EDM’s Management System (SIGEM).” February.

_____. 2013. “Capacity Development and Technical Assistance Program (Terms of Reference). July.

_____. 2014. “EDM, Public Utility for Electricity in Mozambique.” Presentation to Statnett, Oslo, January.

_____. 2014. “Recent History: 2009-2013.” March.

_____. 2014. “Corporate Business Plan of EDM: 2015-2019. October 24.

_____. 2014. “TA Large Generation and Transmission Projects in Mozambique: Presentation to the Norwegian Embassy.” December.

_____. 2015. “Technical Assistance to EDM, in relation to large generation and transmission projects—Extension Agreement.” Letter to the Norwegian Embassy of Mozambique. February 24.

_____. 2015. “Terms of Reference and Project Document for Technical Assistance to EDM, in relation to large generation and transmission projects.” Submitted to the Norwegian Embassy in Mozambique. February 24.

International Monetary Fund. 2011. “Republic of Mozambique: Poverty Reduction Strategy Paper,” Washington, D.C., June.

Ministry of Energy. 2013. “Capacity Building Program: Final Report.”

Ministry of Energy and the Norwegian Water Resources and Energy Directorate. 2013. “Institutional Cooperation between Mozambique’s Ministry of Energy and Norwegian Water Resources and Energy Directorate Inception Phase: Programme Document. October 11.

_____. 2015. “Institutional Cooperation between Mozambique’s Ministry of Energy and Norwegian Water Resources and Energy Directorate Implementation Phase: Programme Document. February 3.

Norconsult. 2014. “Consulting Services for Technical Assistance to EDM: Semi-Annual

Progress Report (December 2013-April 2014). May.

_____. 2014. “Consulting Services for Technical Assistance to EDM: Semi-Annual

Progress Report (May-November 2014). December.

Norplan. 2012. “Mid-Term Review of the Institutional Capacity Development Programme of the Ministry of Energy: Mozambique.” January.

Norwegian Ministry of Foreign Affairs and the Government of Republic of Mozambique. 2008. “Country Agreement regarding development cooperation concerning Technical Assistance to EDM in relation to large generation and transmission projects.” June 18.

_____.  2013a. “Country Agreement Regarding Institutional Capacity Strengthening of EDM.” December 9.

_____. 2013b. “Country Agreement Regarding Institutional Capacity Strengthening for the Ministry of Energy.” December 9.

_____. 2013c. “Country Agreement regarding development cooperation concerning Technical Assistance to EDM in relation to large generation and transmission projects.” February 19.

_____. 2013d. “Agreement regarding Strategic Advisory to Ministry of Energy.” July 4.

Norwegian Ministry of Foreign Affairs and the Ministry of Energy. 2012. “Energy Sector Cooperation.” November 29.

Norwegian Ministry of Foreign Affairs. 2008. “Appropriation Document: Technical Assistance to EDM MOZ-3074 Technical assistance to EDM in relation to large generation and transmission projects in Mozambique.” January 14.

_____. 2012. “Re: Request for Technical Assistance to EDM in relation to large generation and transmission projects.” November 6.

_____. 2013. Decision Document: Institutional Cooperation between the MOE and NVE—inception phase.” October 23.

_____. 2014. Memorandum of Meeting: EDM and Statnett.” September 9.

Peterson, Stephen . 1997. “Hierarchy versus Networks: Alternative Strategies for Building Organizational Capacity in Public Bureaucracies in Africa.” in Getting Good Government: Capacity Building in the Public Sectors of Developing Countries, edited by Merilee S. Grindle, pp. 157--76. Cambridge: Harvard University Press, 1997.

Radelet, Steven. 2010.  Emerging Africa: How 17 Countries are Leading the Way, Center for Global Development, Washington D.C.

Rudi, Anne and Siw Rinker. 2012. “End-Review of the project Technical Assistance related to large scale generation and transmission project in Mozambique (2008-2012.” Report prepared for the Norwegian Embassy in Mozambique, November.

Scanteam. 2008. “Programme Document for Capacity Development in EDM: 2008-2011.” October 17.

_____. 2013. “Final Report Mid-Term Review of the EDM Capacity Building Programme.” Report prepared for the Embassy of Sweden, Mozambique. September 12.

_____. 2014. “Assessment of Internal Management and Control of EDM: Final Report.” November.

Sivertsen, Borge and Anne Rudi. 2012. “Appraisal of the project Technical Assistance related to large scale generation and transmission project in Mozambique—new phase (2012-2014).” Report prepared for the Norwegian Embassy in Mozambique, December 3.

Statnett. 2013. “EDM-Statnett: Report from Core Improvements.” January 13. (Final approval of the document June 21, 2014).

_____. 2013. “Terms of Reference for EDM-Statnett Inception Phase.” May 14.

_____. 2015. “Capacity and Capability in EDM: Assessment of Needs for Organizational Development.” January 15.

United Nations Development Programme. 2014. Human Development Report 2014.

The MIREME was created in January 2015 by merging the Ministry of Energy and the Ministry of Natural Resources.

In addition to support to EDM and MIREME, Norway is providing financial support to the Mozambique energy sector for electrification investment projects and is supporting the regional energy sector by supporting the regional energy agenda through the SADAC Energy secretariat as well as the Southern African Power Pool.

Steven Radelet. 2010.  Emerging Africa: How 17 Countries are Leading the Way, Center for Global Development, Washington D.C., p. xvi.

International Monetary Fund. 2011. “Republic of Mozambique: Poverty Reduction Strategy Paper,” Washington, D.C., June, p, 6.

Africa Progress Panel. 2014. Grain, Fish, Money: Financing Africa’s Green and Blue Revolutions, Africa Progress Report 2014, Figure 1, p. 27.

United Nations Development Programme. 2014. Human Development Report 2014, Table 1.

There is a rule of thumb in the tax administration profession that the return for a government in investing in tax audit can reap a 9 to 11 multiple.

A rule of thumb of budget specialists is that in the long run, capital expenditures should not exceed thirty percent of total expenditures as there must be head room in the budget in the outlying years for recurrent expenditures to man and maintain the new capital investment.

EDM. 2014. “EDM, Public Utility for Electricity in Mozambique: Presentation to Statnett,” Oslo, January, p. 19.

African Development Bank. 2013. “Project: Enabling Large Scale Gas and Power Investments in Mozambique Technical Assistance.” October, p. 5.

African Development Bank, 2013, p. 1.

Anne Rudi and Siw Rinker. 2012. “End-Review of the project Technical Assistance related to large scale generation and transmission project in Mozambique (2008-2012.” Report prepared for the Norwegian Embassy in Mozambique, November, p. 10.

Norwegian Ministry of Foreign Affairs and the Government of Republic of Mozambique. 2008. “Agreement between the Ministry of Foreign Affairs and the Ministry Ministry of Foreign Affairs and Cooperation, the Government of the Republic of Mozambique regarding development cooperation concerning Technical Assistance to EDM in Relation to Large Generation and Transmission Projects in Mozambique.” June 18, Annex I, p. 8.

Rudi and Rinker, p. 11.

Rudi and Rinker, p. 11.

EDM. 2015. “Terms of Reference and Project Document for Technical Assistance to EDM, in relation to large generation and transmission projects.” Submitted to the Norwegian Embassy in Mozambique. February 24, p. 2.

Rudi and Rinker, p. 17.

Rudi and Rinker, p. 18.

EDM, 2015. “Technical Assistance to EDM, in relation to large generation and transmission projects—Extension Agreement.” Letter to the Norwegian Embassy of Mozambique. February 24. EDM, 2015. “Terms of Reference and Project Document for Technical Assistance to EDM, in relation to large generation and transmission projects.” Submitted to the Norwegian Embassy in Mozambique. February 24. EDM’s request is for 24 months of TA starting in 2016 with an estimated budget of NOK 35.3 million.

EDM, 2015. “Technical Assistance to EDM, in relation to large generation and transmission projects—Extension Agreement.” Letter to the Norwegian Embassy of Mozambique. February 24.

EDM, 2015. “Technical Assistance to EDM, in relation to large generation and transmission projects—Extension Agreement.” Letter to the Norwegian Embassy of Mozambique. February 24, pp. 4-6.

Rudi and Rinker, p. 15.

Norwegian Ministry of Foreign Affairs and the Government of Republic of Mozambique. 2008. “Country Agreement regarding development cooperation concerning Technical Assistance to EDM in relation to large generation and transmission projects.” June 18, p. 8.

Statnett. 2013. “Terms of Reference for EDM-Statnett Inception Phase.” May 14, p. 4.

Statnett. 2013. “Terms of Reference for EDM-Statnett Inception Phase.” May 14, p. 10.

Scanteam. 2014. “Assessment and Control of Internal Management and Control of EDM: Final Report.” Report prepared for the Swedish Embassy to Mozambique, November, pp. 13-14.

Abstract Business Solutions. 2013. “Diagnostic Summary EDM Management Model Improvement.” July, p. 8.

Statnett. 2013. “EDM-Statnett: Report from Core Improvements.” January 13. (Final approval of the document June 21, 2014), p. 11 (emphasis in the original).

EDM. 2014. “Corporate Business Plan of EDM: 2015-2019. October 24.

For Statnett the absence of safety in the electricity legislation to ensure proper investigation and police inquiry into safety faults.

Norwegian Ministry of Foreign Affairs. 2014. Memorandum of Meeting: EDM and Statnett.” September 9, p. 2.

Statnett. 2015. “Capacity and Capability in EDM: Assessment of Needs for Organizational Development.” January 15.

Norwegian Ministry of Foreign Affairs. 2014. Memorandum of Meeting: EDM and Statnett.” September 9, p. 2. Statnett is financing on its own, not through the Embassy, travel to Norway in the next few months of the EDM CEO and the board member who manages transmission as well as the safety commission to follow up on the safety issues. They will see what is done in Statnett and by other energy companies (oil and gas) in Norway.

Norwegian Ministry of Foreign Affairs. 2013. Decision Document: Institutional Cooperation between the MOE and NVE—inception phase.” October 23. Ministry of Energy and the Norwegian Water Resources and Energy Directorate. 2013. “Institutional Cooperation between Mozambique’s Ministry of Energy and Norwegian Water Resources and Energy Directorate Inception Phase: Programme Document. October 11. Ministry of Energy and the Norwegian Water Resources and Energy Directorate. 2015. “Institutional Cooperation between Mozambique’s Ministry of Energy and Norwegian Water Resources and Energy Directorate Implementation Phase: Programme Document. February 3.

Peterson, Stephen. 1997. “Hierarchy versus Networks: Alternative Strategies for Building Organizational Capacity in Public Bureaucracies in Africa.” in Getting Good Government: Capacity Building in the Public Sectors of Developing Countries, edited by Merilee S. Grindle, pp. 157--76. Cambridge: Harvard University Press, 1997.

Norwegian Ministry of Foreign Affairs and the Government of Republic of Mozambique. 2013c. “Agreement regarding Strategic Advisory to Ministry of Energy.” July 4.

Rudi and Rinker, p. 15.