Norwegian Capacity Development Support to the Petroleum Sector in Mozambique

A country case study in the evaluation of Norwegian support to capacity development

Final

Sept 2015

Florian Schatz

Padil Salimo

Table of Contents

1.	Introduction	4

2.	Limitations 	4

3.	Overview of the Norwegian Support	4

3.1.	ENH	5

3.2.	INP	6

3.3.	Civil Society	7

3.4.	Other	8

4.	Relevance	9

4.1.	Country Needs	9

4.2.	Relevance of Norwegian Support	11

4.3.	Donor Fit	11

5.	Design	12

5.1.	Ownership	12

5.2.	Planning Process	12

5.3.	Theory of Change	13

6.	Implementation	14

6.1.	Modality	14

6.2.	Results-based Management and Adaptation	15

7.	Results	17

7.1.	Short- and Medium-term Results (Capacity)	17

7.2.	Long-term Results (Outcomes)	18

7.3.	Sustainability	18

8.	Conclusions	20

Annex 1 References	26

# Introduction

This case study of Norwegian Capacity Development (CD) support to the petroleum sector in Mozambique was conducted by a two-person team comprising one international and one national consultant. A country visit to Mozambique and a series of stakeholder interviews were at the core of the case study approach. Furthermore, a large number of programme documents and additional literature was consulted.

The results of this case study have been synthesised alongside a number of other case studies from Mozambique in a country report. Both this case study and the Mozambique country report are key data sources for the wider Itad-led evaluation of Norway’s support to capacity development.

# Limitations

Key limitations of the study include the lack of interviews with direct programme beneficiaries such as trainees that have received Norwegian CD support. Delays in the preparation of the country visit outside the control of the evaluation team made this logistically very difficult. Other key stakeholders could not be consulted for the same reason, such as representatives of the Ministry of Mineral Resources (MIREM) or Ministry of Finance. The delays in the preparation of the visit and in the provision of documentation also reduced the time available for analysis. For instance, it only became evident during the visit that a number of civil society organisations have been supported by the CD intervention. The evaluation team thus began only part way through the visit to request relevant documentation and set up interviews.

# Overview of the Norwegian Support

Norway has provided CD support to the Mozambican petroleum sector since the early 1980s. Initially, support was focused on highly specialised technical assistance to the state company Empresa Nacional de Hidrocarbonetos (ENH) to strengthen internal skills in in areas such as evaluation of geological data, resource estimation, data storage and initial evaluation in the Pande gas fields. ENH is the national petroleum company through which the state participates in the commercial exploration and production of petroleum resources. ENH has a percentage interest share in concessions awarded to foreign petroleum companies.

In 1995, the regulatory function was removed from ENH to the Direcção Nacional de Carvão e Hidrocarbonetos (DNCH), which was transformed into the autonomous Instituto Nacional de Petróleo (INP) in 2004. As the independent regulator, INP is responsible for negotiating concession contracts with foreign companies, regulating exploration, production and transportation, and monitoring and auditing compliance. After the creation of INP, Norwegian CD support shifted towards broader institutional strengthening of ENH and INP in areas such as strategy, management support and human resources, among others.

In 2011, Norwegian support to ENH ended since ENH was beginning to engage in commercial partnerships with Norwegian petroleum companies. Since then, the focus has been on institutional strengthening of INP, complemented with additional support to civil society and parliamentarians to strengthen accountability agents in the sector. After an unsuccessful cooperation between 2009 and 2011, the Ministry for the Coordination of Environmental Affairs (MICOA) has been indirectly supported through INP in the area of Environmental Impact Assessments (EIAs). The Mozambican Revenue Authority (AT) receives direct CD support in petroleum taxation since 2010. Overall, Norway has provided about NOK 250 million to the petroleum sector in Mozambique from the early 1980s to date.

Figure 1: Timeline of the intervention

## ENH

First formal Norwegian support to ENH began in 1983. Initially, CD support focused on building up a solid knowledge about potential petroleum resources through seismic analyses and exploration wells in cooperation with international petroleum companies. Norwegian support was highly specialised and aimed at improving technical capacities within ENH with some elements of management support. A long-term resident advisor was supplied for 20 years, supplemented with short-term advisors to input into specific tasks. Advisors were provided by the Norwegian Petroleum Directorate (NPD) through institutional cooperation, and by private companies.

With the operationalisation of the first Mozambican gas fields in Pande and Temande in the early 2000s, Norwegian support gradually evolved towards general institutional CD and the provision of advisory assistance in contract negotiations. Between 2001 and 2006, Norway provided NOK 13.2 million of support to ENH. Among others, this phase helped design ENH’s strategic plan through support by the consultancy firm Hartman and inputs by NPD.

A final phase from 2008 to 2010 followed, with an extension until the end of 2011 and a total budget of NOK 10.3 million. Although there was a request for another phase, Norwegian support ended in 2011 since ENH was beginning to engage in commercial partnerships with Norwegian petroleum companies. In the last phase from 2008 and 2010, the intervention focused on updating and implementing the ENH business plan and strategy, technical advisory and management support, and legal and financial consultancy. CD support was largely provided by Mozambican and Norwegian contractors.

Today, ENH receives CD support through the World Bank’s MAGTAP programme. The Norwegian law firm SimonsenVogtWiig (SVW) continues to provide legal support independent from Norad funding.

## INP

Norwegian support to INP began in 1995, when INP was still DNCH. CD was provided through institutional cooperation with NPD, and NPD involvement in the petroleum sector in Mozambique intensified considerably. Norwegian CD support was comprehensive and covered a range of components aimed at general institutional strengthening. In the 2002-2006 programme, interventions focused on establishing a the legal and regulatory framework, policy objectives and a licensing strategy, promotion of exploration acreage, negotiations and licensing, monitoring of license activities, assessments of petroleum resources, national petroleum data management and institutional support activities. This programme covered NOK 36 million and involved consultancy support from Khangela Consulting and PGS Reservoir, while NPD was the main CD provider. NPD also supplied a resident advisor between 2003 and 2004 to provide on-the-job training in the area of seismic interpretation and prospect evaluation.

The Oil for Development (OfD) programme started in 2006 after INP had become an autonomous institute with full responsibility over all regulatory functions. CD support to INP was/is provided through the global OfD programme through three phases with the following budgets:

|  | Phase 1 (2006-2010) | Phase 2 (2011-2014) | Phase 3 (2014-2018) |
| --- | --- | --- | --- |
| Budget | NOK 44 million | NOK 52 million | NOK 50 million |

Phase 1 ran from 2006 to 2010 and aimed at setting up INP as a regulatory authority. The main objectives of the phase were to strengthen i) INP’s regulating capacity in order to carry out their responsibilities in a sustainable and competent manner; ii) relevant ministries’ administrative responsibilities within management of the petroleum resources (i.e. the ministries for mineral resources/environment/energy and finance); and iii) interest groups and the public’s general competence regarding Mozambique’s petroleum activity to ensure a good and transparent administration of the petroleum resources. The intervention included a range of components, such as legal and regulatory framework development, policy and strategy development, M&E, contract negotiations, assessments of petroleum resources, management of petroleum data and administration, human resources and finance. CD was mainly provided through institutional cooperation with NPD. The Norwegian law firm SVW played an important role in providing legal consultancy and the Norwegian Petroleum Safety Authority (PSA) in the area of health and safety. Other consultants such as from Khangela Consulting and PGS Reservoir were also contracted for data management and geoengineering assistance.

Phase 2 of the intervention was supposed to provide support in similar areas, but in May 2011 disbursements were suspended due to investigations of financial discrepancy. Therefore, only short-term legal advice by SVW for 2013 and short-term resource management support by NPD for May 2013 to April 2014 were approved. In 2014, INP repaid the claim for repayment and it was agreed to enter into a new agreement.

Since 2014, the third phase of the programme is being implemented, with components on legal framework and strategy, organisational and functional capabilities, accountability and transparency, and administration, human resources and finance. Institutional cooperation with NPD continues to be the core of the programme, while legal advice has been the focus during the first few months of the phase. This advice is provided by SVW and relates to updating the petroleum law, petroleum operations regulations and contract negotiations. PSA continues to provide CD in health and safety regulations and audits, which has become a stronger focus area of the intervention.

## Civil Society

To complement CD support for government entities, Norwegian support has included CD of civil society in the petroleum sector since 2007. Between 2007 and 2009, a series of courses for civil society and journalists were delivered with the aim of improving civil society and media capacity in understanding, advocating and investigating issues in the petroleum sector. The Mozambican organisation Impacto delivered these courses for a budget of NOK 2.2 million.

Since 2011, Norwegian support has become more continuous and has helped civil society organise and unite through the creation of the platform on natural resources. World Wildlife Fund (WWF) has been providing facilitation to the civil society platform as the secretariat, which was moved to the local partner Centro Terra Viva (CTV) in 2013. The three main objectives of the support to the platform are i) improved knowledge on extractive industries’ impact on society and the environment; ii) improved CSO’s ability and capacity to influence decision making on extractive industries; and iii) improved dialogue between CSOs, communities, government and industries related to extractive industry development. After a series of challenges with the platform, mostly related to its internal management, Norwegian support is phased out by June 2015. The platform still exists but is weak and fragmented, with challenges of leadership, goal definition and diverging interests.

In parallel to support to the civil society platform, Norway has also supported Transparency International’s national chapter in Mozambique, the Centro de Integridade Publica (CIP). Between 2011 and 2013, NOK 4 million were disbursed and funding was earmarked for studies and advocacy in the extractive industries sector, in particular in relation to the Extractive Industries Transparency Initiative (EITI) process in which CIP has been very engaged.

Since 2013, Norway has also been supporting the Association of European Parliamentarians with Africa (AWEPA) in the petroleum sector. AWEPA has received Norwegian core funding since 2009, but the 2013-2016 programme of NOK 11.9 million aims to strengthen parliamentary capacity to promote transparency and accountability in the management of natural resources. CIP is a partner of this programme and providing some of the training courses provided to Mozambican parliamentarians.

Additionally, Norway is also providing separate direct support to Oxfam through the OfD secretariat since the end of 2014. As part of a multi-country programme, civil society capacity is developed in the petroleum sector between 2014 and 2017. Through Oxfam’s local partner CTV, CD is provided to local CSOs and communities in understanding extractive industry legislation, roles, rights and responsibilities, in particular in relation to resettlement processes. Through the local partner Sekelekani, the media is supported in developing capacity in investigative journalism and in providing information about the petroleum sector in a language that is understandable to the general public.

Finally, in March 2015 Norway supported a course with civil society and a course with parliamentarians through Petrad and with OfD secretariat funding. CIP and AWEPA contributed to the courses. While this was a one-off activity, there are some discussions on a follow up. Both courses aimed at increasing participants’ knowledge and capacity to engage with Mozambique’s petroleum sector.

## Other

The most important other area of Norwegian support in the petroleum sector has been CD of the Ministry for Coordination of Environmental Affairs (MICOA). Between 2009 and 2011, NOK 8 million were disbursed with the aim of building capacity to prepare, manage and analyse Environmental Impact Assessments (EIAs). However, disbursements were suspended due to financial discrepancies, and CD support to MICOA was terminated. Since then, MICOA has only been indirectly supported through INP. Staff from MICOA and the Ministry of Mineral Resources (MIREM) have been invited to training courses, and INP has assisted MICOA in carrying out EIAs.

Importantly, Norway has also entered into an institutional cooperation with the Mozambican Revenue Authority Autoridad Tributaria (AT). The cooperation began in 2010 and the 2013 to 2015 programme covers NOK 6.8 million. CD support is provided by the Norwegian Tax Administration and focusses on increasing Mozambique’s tax audit capacity in the petroleum and fisheries sector. While a review of this programme is beyond the scope of this report, it plays an important role in Norway’s overall CD support to the sector.

Additionally, between 2013 and 2015 technical and vocational training in the petroleum sector was provided through the Ministry of Education (MINED) and three schools in the Cabo Delgado Province where the most significant gas reserves exist. There is also an initiative to strengthen tertiary education in the petroleum sector through the Universidade Eduardo Mondlane with NORHED funding, and a gender project related to the energy sector with the Ministry of Energy.

# Relevance

## Country Needs

Natural gas was first discovered in the 1960s in the Mozambique Basin in the central part of the country. Production and export from small fields in the basin started in 2004 with estimated reserves of 2.7 Tcf to be primarily exported to South Africa. In 2010 and 2011, however, discoveries of reserves of up to 180 Tcf in the Rovuma Basin in the north of the country catapulted Mozambique to being one of the countries with the largest gas reserves in the world.

Figure 2: Petroleum in Mozambique. Source: Africa Confidential

Since then, Mozambique has been preparing to extract and export large quantities of gas from these new gas fields. New blocks have been allocated and Mozambique has entered negotiations with a number of international petroleum companies. However, it is estimated that Mozambique will not be ready for export before 2020. Until then, then country remains highly aid dependent with foreign aid accounting for almost 32% of government revenue in 2010.

The central challenge for Mozambique is to manage the transition from foreign aid to natural resource income well and to ensure that natural resource wealth translates into poverty reduction. When the first petroleum discoveries were made, Mozambique did not have relevant organisations and policies in place to manage the resources. Since the early 1980s, substantive progress has been made in setting up and developing ENH and INP as effective organisations and in creating relevant policy and legal frameworks for the exploration and production of Mozambique’s petroleum resources.

While progress has been relatively comprehensive compared to comparable countries in the region, there are still significant needs in terms of improving Mozambique’s natural resource governance. The recent gas discoveries require dramatic improvements in regulatory capacities. At the moment, specific needs can be identified in areas such as concession allocation and contract negotiation, auditing and taxation, and safety, social and environmental compliance.

First, the process of awarding concessions needs to be improved and opportunities for corruption limited. Mozambique has made good progress in improving transparency in the sector through becoming an EITI-compliant country and publishing contracts. However, not all EITI targets have been achieved and the independent Publish what you Pay approach provided Mozambique with a failing score in the 2013 resource governance index. More critically, the industry’s contribution to government revenue has been very low and contracts with foreign petroleum companies risk to not provide Mozambique with an appropriate share of the expected revenues.

Furthermore, government capacity in monitoring and auditing the industry is low and leads to a situation where carbon taxation is falling short of its potential. INP depends largely on the petroleum companies for information regarding quantity, quality and prices. Moreover, expertise in petroleum taxation in the Mozambican Revenue Authority is limited. General institutional deficits in government entities include weak technical expertise and management capacities, top-down hierarchies and centralised decision-making, high turnover, and inefficient administrative procedures.

INP also needs to increase its capacity in auditing safety, social and environmental compliance, together with MICOA. Resettlement policies and community benefit sharing arrangements require revision and need to be enforced to ensure adequate consultation and compensation of affected populations.

Although there has been progress in developing an independent press and civil society, there are large knowledge and capacity gaps for these groups to hold government to account in the petroleum sector. Civil society organisations are often driven by individuals and funding streams, and cooperation is lacking, in particular since the civil society platform on natural resources has lost some of its unifying and coordinating potential. CSOs outside Maputo are particularly weak. Parliamentarians and other horizontal accountability actors lack capacities and incentives, and do not hold government sufficiently to account.

## Relevance of Norwegian Support

Overall, Norwegian CD support to the petroleum sector in Mozambique has been highly relevant from the early 1980s until today. Norway has accompanied Mozambique in the development of the sector from the beginning and has flexibly responded to emerging needs. In sync with the evolution of the petroleum sector in the country, Norwegian CD support has initially focused on improving knowledge of petroleum resources and on improving capacities in seismic data analyses and resource assessments. With the evaluation of the sector, support has evolved towards more general institutional management support and recently legal assistance when the development of the legal framework and contract negotiations became a priority.

In the current programme, Norwegian CD support remains relevant through continuing institutional strengthening and responding to key needs as identified in the section above. For instance, Norwegian CD support is improving INP’s capacity in negotiating contracts with foreign petroleum companies. Furthermore, institutional cooperation with INP has a strong focus on increasing capacity in monitoring and auditing the industry. Norway is also strengthening the revenue authority’s capacity in taxing the petroleum sector as part of a separate programme not covered by this report. Health and safety, social and environmental compliance form part of Norwegian CD support to INP but could be further strengthened. CD support to MICOA has not been effective, and there are now plans to create a strong health, safety and environmental department in INP to support MICOA in this task. However, results are likely to remain limited without increased internal capacity in MICOA.

Strengthening transparency and accountability is an important component of Norwegian CD support to the sector. A number of civil society organisations are supported to generate studies, inform citizens and advocate for a better management of petroleum resources. However, it appears that Norwegian funding in this area is slightly uncoordinated, with significant overlaps in the different civil society programmes, including the same local partners being funded through various channels. With the shift from supporting the civil society platform on natural resources to strengthening individual civil society organisations, there is also a risk that civil society will be less unified and less heard, albeit the current crisis of the civil society platform makes this move appear unavoidable.

Norwegian support to AWEPA in developing the capacity of parliamentarians is very relevant. The AWEPA baseline study shows that only 16% of parliamentarians feel currently capable of engaging in the sector, and strengthening horizontal accountability agents is a key component of avoiding a resource curse in Mozambique. The initiative to build up tertiary education programmes in the petroleum sector at Universidade Eduardo Mondlane with NORHED funding is another example of a very relevant programme. It might be worth pursuing such initiatives to build up indigenous training institutes with more effort to ensure sustainable CD in the long run and increase the relevance of Norwegian support.

## Donor Fit

Given Norway’s experience with petroleum, there is a very good donor fit. This is a highly specialised field and Norway is the main donor with own country experience in this area, and arguably the country that has managed its natural resources best in the world. Norway has accompanied Mozambique in the development of its petroleum sector from the beginning, and Mozambican organisations are partly built based on the Norwegian model. This provides Norway with a unique fit in terms of providing specialised CD to Mozambican organisations in the sector.

# Design

## Ownership

Norway’s CD support to the petroleum sector displays high levels of Mozambican ownership. While initial support was driven by Norwegian assistance, over time Mozambican partners have matured and taken over the driver’s seat. Agreements are partner-led and based on Mozambican requests for support with less and less Norwegian involvement in the finalisation of programme designs. CD support by Norwegian partners is provided upon request of the Mozambican organisations.

In the current institutional cooperation with INP, INP is fully responsible for the planning, administration and implementation of the intervention, while Norwegian partners such as NPD, SVW or PSA act as consultants and require INP approval of their invoices before submitting them to the embassy. This underscores Mozambican ownership of the cooperation. INP management is driving the process and enjoys a certain level of independence from political influences thanks to INP’s institutional autonomy, which further supports effective ownership of CD processes.

Norway’s CD support to civil society is less owned by Mozambican partners and with more influence of the embassy and intermediate international organisations. Local partners are supported through various funding channels and tend to be more on the receiving end rather than leading the cooperation. Given the weakness of civil society in Mozambique and the need for intermediate organisations, this is to a large extend unavoidable. However, alternative ways of supporting civil society platforms that have stronger ownership of their activities should be explored.

## Planning Process

There is some evidence that the planning process of Norway’s interventions in the petroleum sector is informed by evidence and reviews of prior interventions. Programme and appropriation documents of new phases typically reference final reports and reviews of prior interventions, and discuss how specific recommendations from such final reports and reviews were taken up by the design for the new phase. While not all recommendations are always adopted, there is a process in place by which new intervention phases are informed by evidence.

However, there is a tendency for national organisations such as INP to avoid broader consultations and needs assessments, and to opt for a continuation of support in the same areas as in previous phases. The national planning process is largely characterised by “business as usual”, with only limited changes in emphasis. On the one hand, this reflects consistency in needs and approach, but on the other hand, it also mirrors a limited openness to engage in a deeper planning process. It appears that Norwegian recommendations in the planning phase are therefore essential in driving adjustments.

For ongoing Norwegian support to the sector, the 2013 Political Economy Analysis (PEA) has played a role in informing intervention design. For instance, the 2014-2018 intervention with INP includes a stronger focus on transparency through outcome 3 than earlier phases, and support to civil society has increased since 2014. This reflects the PEA’s recommendations to pay more attention to transparency and accountability, although Norway’s support could benefit from a more coordinated and strategic approach. Donor coordination has also substantively improved in response to the PEA’s recommendations, with Norway taking the lead. The new institutional cooperation with the Revenue Authority on petroleum taxation is very much in line with the conclusions of the study. Finally, the shift of support from MICOA to INP to cover environmental matters follows the PEA’s finding that MICOA would remain weak for political reasons, although it is unclear to what extent INP will be able to improve environmental management with its limited mandate in the area.

## Theory of Change

There is no formal Theory of Change (ToC) of Norwegian CD support to the petroleum sector. However, the expected outputs, outcomes and impacts of the different programmes in the sector provide some indicators of the overall intervention logic. A simple ToC of Norwegian CD support could look like the following:

Figure 3: ToC of Norwegian cd

The core of Norwegian CD support to the petroleum sector in Mozambique is organisational CD of government entities such as INP, ENH, MICOA and the Revenue Authority. This is complemented by CD support to both vertical and horizontal accountability agents, e.g. civil society and parliamentarians. Overall, it is expected that improved organisational capacity combined with increased accountability will lead to a better management of petroleum resources. In the long run, this is expected to result in the Mozambican population benefitting from its natural resources, and ultimately in poverty reduction.

# Implementation

## Modality

Norwegian CD support has taken many forms during the long period of cooperation. At the core of the support has been institutional cooperation with NPD, who have been involved through a twinning arrangement since the 1980s. PSA has been working through NPD. Initially, institutional cooperation included long-term technical assistance through resident advisors, training courses and university degrees in specialised engineering areas in Norway, on-the-job training through trainee secondments to NPD and international petroleum companies, and short-term advice. The first Norwegian technical advisor was in Mozambique for 20 years, first in ENH and then in INP.

During the last 10 years, CD support has moved more towards short-term advice by either NPD or specialised consulting firms. Institutional cooperation has continued and has allowed INP to access specialised NPD advice on an ad-hoc basis when needed, often remotely. Trainings and study visits have complemented CD support, including the sponsorship of university degrees in petroleum engineering in Europe. Recently, legal advice has taken a more prominent role in Norwegian CD support due to the evolution of the petroleum sector in Mozambique. Legal advice has typically been delivered through short-term visits or remote inputs by SVW, but has also included trainings and study trips to Oslo.

The following graph plots CD modalities against two axis: The x-axis specifies what is being done, e.g. whether the support focusses on doing the work (e.g. gapfilling), advising on how to do the work, or on training on how to do the work. The y-axis specifies how this is being done, e.g. through long-term visits, short-term visits or remote support. Broadly, Norwegian CD support to the petroleum sector in Mozambique has moved from the bottom left corner of the figure to the upper right corner, although there are a number of exceptions to this overall trend.

Figure 4: Shifting CD modality

Overall, the model of institutional cooperation has been recognised as very successful. This has partly to do with the unique nature of the sector, where ENH and then INP were able to obtain access to highly specialised advice from a similar organisation (NPD) which would not have been easy to get elsewhere. Other important elements mentioned were the non-commercial relationship of trust that was built during over 30 years of cooperation, NPD’s capacity to deliver the advice needed and the role of individuals such as the NPD programme coordinator who has been working with Mozambique for over 20 years. Moreover, the fact that many of INP’s staff members have received their university degrees in petroleum-related areas from Norwegian universities through previous support plays certainly a role in ensuring consistency, trust and effective intercultural communication.

Institutional cooperation appears to have been particularly effective when combined with long-term resident advice, where advisors could provide the link between the two organisations and ensure fit and specificity of both demand and supply of technical assistance. Short-term consultancy advice was at times seen less successful. Reasons include the difficulty to fully understand the local context in a very limited amount of time, the tendency to deliver outputs alone with little CD of local partners (e.g. “doing” instead of “advising” or “training”), and generally lower levels of trust and cooperation. Some stakeholders also questioned the effectiveness of training courses and study trips due to frequent challenges in applying the transferred knowledge in practice. Legal advice was seen as very important and of high quality, but possibly also less successful in terms of CD, partly because of its commercial nature.

A compromise that INP has been asking for includes longer missions to Mozambique. In the 2015 workplan, NPD will second a geology mentor to INP to support resource assessments for up to 9 weeks. Another approach to consider on the long-term might be resident advice from regional experts rather than Norwegian experts which are currently not available for full-time assistance in Mozambique.

Overall, it appears that the model of institutional cooperation has allowed CD support to easily fluctuate between different modalities depending on best fit. Institutional cooperation has been able to provide a framework to supply different types of CD support for different needs, while ensuring consistency and trust.

## Results-based Management and Adaptation

The current M&E system of Norwegian CD support to the petroleum sector is pragmatic and fit for purpose. There are results-oriented indicators, a clear reporting framework, and a straightforward process of managing and adapting the intervention based on results information.

The M&E system with INP identifies key areas of work with specific output indicators and activities against which progress and performance is being tracked. While reporting at outcome level is not undertaken, this seems to be a practical tool for programme management. Various stakeholders have commented that the focus on outputs has already largely improved implementation compared to other public entities in Mozambique that tend to follow activity-based work planning.

Managing and adapting interventions based on results is most importantly undertaken through the annual meeting process. Each year, INP submits a report outlining progress against each indicator and a proposed work plan for the next year, including justifications of any planned adjustments. The Norwegian embassy and the OfD secretariat review the documents and prepare a response with specific questions, points of clarification and recommendations. In the annual meeting, there is an open and frank discussion where representatives of both parties reach an agreement on any outstanding issues.

There is evidence that the annual meeting process led to a number of programme adaptations. In areas where interventions did not perform as expected, alternative approaches were agreed and the work plan for the following year was adjusted. Norwegian support has been seen as very flexible and responsive to emerging needs and the need for programme adjustments. Examples include the legal and policy work on the revised Petroleum Law or INP’s participation in the UNCLOS submission, among others. Where justified and necessary, Norway has also been able to provide additional funding for ad-hoc activities. It has been highlighted that Norwegian support has been flexible enough to even allow for programme adjustments during the year.

# Results

## Short- and Medium-term Results (Capacity)

Norwegian CD support is highly likely to have significantly contributed to improved capacities in the petroleum sector in Mozambique. External evaluations and reviews point to concrete results at individual and organisational levels, and to a lesser extent at institutional level, with links to Norwegian contributions.

At individual level, there is clear evidence of improved professional capabilities of staff at INP and ENH. INP staff belongs to the most qualified staff in any government-affiliated entity, which is clearly visible in interactions and written communication. Broad Norwegian CD support to INP and ENH staff, starting from funding university degrees up to trainings and secondments, has had a strong contribution to these results at individual level, although other positive developments in the country may have contributed as well. The main gap at the moment is related to legal capacities, where gapfilling by SVW is needed on the short-run until sufficient in-house capacities are developed. Gapfilling can be seen as on-the-job training in this case with significant CD effects.

Similarly, there is myriad of examples of improved capacities at organisational level. INP has a clearly formulated strategy, functioning management systems, ICT systems, financial systems and HR systems in place. On the technical side, INP has increased its capacity in resource assessment and inventory, economic and financial analysis, and monitoring and audit, among others. Key gaps remain in the area of legal and regulatory frameworks, and controlling safety, social and environmental compliance. While there are still important needs, there is no doubt that INP is today a competent and well-functioning organisation compared to other public entities. The fact that Norwegian CD support has played an instrumental role in building the organisation from scratch suggests that it is highly likely to have contributed to the organisational capacities developed.

At institutional level, Norwegian CD support has been slightly less successful. Progress in strengthening capacity of other public entities such as MICOA, MIREM or the Ministry of Finance has been limited and it appears that INP can be seen as a “pocket of effectiveness”. This can be partly explained with limited Norwegian CD support to these other entities, but is also related to the higher salary levels provided in INP compared to the general public sector. Political incentives to keep MICOA weak to avoid any slowdown in the exploitation of natural resources are said to play a role too.

In terms of strengthening demand for capacity and accountability, Norwegian support to civil society has been partially effective. The establishment of the civil society platform on natural resources was seen as an important step to ensure a more unified and credible voice of civil society, but the platform has recently weakened and is no longer supported by Norway. However, Norwegian support continues to strengthen individual CSOs such as CIP which are deemed influential in demanding transparency and accountability. CD support to parliamentarians is still in its infancy and capacity results remain limited. This was evidenced in the changes parliament made to the revised Petroleum Law in 2014, which did not reflect a sufficient level of competency in the subject matter.

Definitions Individual level: CD at individual level relates to individuals’ development of skills and knowledge, but also includes the motivation, attitudes, commitment, values and personal incentives that affect individual behaviour. Organisational level: CD at organisational level relates to the development of systems, policies and procedures, practices, culture or norms within an organisation. Institutional level: CD at institutional level relates to strengthening the wider operating environment of individuals or organisations. This includes other public or private entities, civil society, media, parliamentarians, donors or other demand and accountability agents, as well as broader social and cultural change.

## Long-term Results (Outcomes)

Capacity improvements in Mozambique’s petroleum sector have already generated a number of long-term results. For instance, there is a legal and regulatory framework in place for the sector to operate. Institutions, processes and structures have been set up to allow for petroleum exploration and production and have secured high levels of investor attention. At the same time, Mozambique has managed to secure a share of future petroleum revenues through the introduction of conducive taxation and participation schemes and competent contract negotiation. Four licensing rounds have been conducted and a number of licenses are operational, which led to the discovery of significant gas resources in the country. A fifth licensing round is currently conducted in 2015.

While there is still a long way to go, it can be argued that Mozambique is on track to manage its petroleum resources much better than most comparable countries in the region. While the country is generally experiencing positive developments, it is reasonable to assume that Norwegian CD support has had a contribution.

Improved civil society capacities have also contributed to long-term results in the area of transparency and accountability. For instance, Mozambique’s progress in the EITI process, including compliance, and the publication of petroleum contracts can be partly seen as the result of strong civil society engagement. Consultations of civil society for the revision of the petroleum law 2014 also indicate increased accountability of government. While Norwegian CD support has played a role in this, other donors have been instrumental too.

The main gap at this stage relates to safety, social and environmental compliance, with some evidence of environmental and resettlement mismanagement. Insufficient progress has been made in ensuring positive long-term results in these areas, which also relates to the challenges in increasing capacity in other public entities such as MICOA. Furthermore, few results have been achieved in terms of ensuring pro-poor, equitable and sustainable use of future petroleum revenues. However, discussions around the establishment of a sovereign welfare fund and alternative models have started and a conclusion is not urgent yet.

## Sustainability

Norwegian CD support to Mozambique’s petroleum sector appears to be largely sustainable. INP has matured as an organisation and has increasingly been able to deliver without Norwegian assistance. Ownership of all activities is high, and both management and technical competencies are well rooted in the organisation and not dependent on Norwegian support anymore. ENH is already operating without external support. Financial sustainability of INP and ENH is only an issue until petroleum revenues are collected, which is expected from 2020 onwards.

Capacity retention provides more of a mixed picture. On the one hand, INP and ENH have been able to offer higher salaries than the general public sector and have thereby been able to achieve a higher degree of staff retention. On the other hand, this is limited to INP and ENH, and other relevant public entities such as MICOA or MIREM continue to face significant challenges in retaining staff. CD of these entities has therefore been largely unsustainable, with capacitated staff frequently leaving to the private sector in an industry where multinational corporations offer very significant salaries.

Another area of concern is the current lack of an indigenous training institution and university degrees in subjects related to the petroleum sector. A large number of staff in INP and ENH have been trained in Norway or other countries thanks to Norwegian CD support. This is an unsustainable situation, and the initiative to establish a university degree on petroleum engineering at Universidade Eduardo Mondlane with NORHED funding is commendable. However, it appears that more could be done to develop indigenous training institutions in the sector to ensure sustainability of Norwegian CD support.

# Conclusions

## What is the relevance of the strategies and initiatives for support to CD (ToR Question 2)?

Norwegian CD support to the petroleum sector in Mozambique has been highly relevant. There are significant needs in the sector, in particular since the 2010-2011 gas discoveries that exceed Mozambican capacities to manage the resources significantly. Norway, on the other hand, provides a very good donor fit with its substantial experience in the sector, being arguably the country that has managed its natural resources best in the world.

The specific CD support provided by Norway in Mozambique addresses important capacity needs and is therefore very relevant. CD targets crucial areas such as contact negotiations, monitoring and auditing, safety, social and environmental compliance, taxation, tertiary education in the petroleum sector, and strengthening the demand for capacity and accountability.

Safety, social and environmental compliance is an area where CD support could be strengthened. CD support to MICOA has not been effective, but working through INP alone as currently planned is unlikely to achieve all necessary results. CD support to civil society could also be improved through a more strategic and coordinated approach, including in terms of cooperation with other donors. Finally, there is scope to increase the relevance of Norwegian CD support in the area of establishing indigenous training and university degrees in the petroleum sector.

## How have strategies and interventions been designed to fit with context-specific factors, such as specific institutional dynamics or the social, cultural, political and legal environment, and to contribute to influencing factors external to the institution(s), such as demand and accountability mechanisms?

At organisational level, interventions are not supported by any formal organisational analysis, needs assessment or Theory of Change. However, the nature of the design process where the programme design is led by the partner displays high levels of ownership. This implies deep organisational knowledge, which is often implicitly applied on when designing the specific components of an intervention. Moreover, final reports, evaluations and appraisal reports provide evidence of remaining capacity needs and have been feeding into the design of following programme phases.

At institutional level, the 2013 PEA can be considered as a comprehensive context analysis and looks at factors such as s the socio-economic and political environment of Norwegian CD support to the petroleum sector in Mozambique. Some of the PEA’s recommendations have informed the design of following interventions, such as the stronger focus on demand and accountability and the modified approach to strengthening environmental compliance in the sector.

Norwegian CD support to the petroleum sector in Mozambique has been particularly strong in considering demand and accountability mechanisms. Civil society has been strengthened through various programmes, including the establishment of a civil society platform, support to the EITI process and channelling funds to local CSOs at the subnational level. Furthermore, the intervention has also built the capacity of media and parliamentarians to demand capacity and accountability in the petroleum sector. A more strategic and coordinated approach to civil society support would further strengthen Norwegian contributions to demand and accountability in the sector.

## How do representatives of the partner institutions and/or other stakeholders in partner countries perceive the donors’ role in CD, and what do they think is the appropriate role of donors in future CD (ToR Question 5)?

Mozambique’s petroleum sector is considered the domain of Norwegian CD support. Norway has supported the development of the sector since its establishment in the 1980s and is considered a crucial mentor by Mozambican partner organisations, in particular given the strong donor fit. Other donors recognise Norway’s role, but have at times felt slightly uninformed about the specific Norwegian interventions in the sector.

In terms of CD, there is evidence that Mozambican partners have been very comfortable with the role Norway has played. The substantive Norwegian support in the 1980s was felt appropriate and needed and the shift towards lighter Norwegian involvement has been in line with partner organisation’s growth. In fact, it appears that INP would welcome a slightly stronger Norwegian role than currently provided, with the wish for more long-term and in-country advice.

There is consensus that Norwegian CD support will be required for a number of years to come, given the enormous challenges faced by Mozambique with the recent gas discoveries. On the other hand, Mozambican partners also understand that financial support will have to be limited once substantive petroleum revenues are generated. While financial support is seen an important element of current Norwegian CD support, there is a genuine interest in future technical assistance. The longstanding institutional cooperation with NPD is seen as very effective and appropriate, and represents the cornerstone of Norwegian’s role in the sector.

## How have results-orientation and results-based management approaches been applied in CD support, and how have they contributed to learning and improved effectiveness (ToR Question 6)?

The current M&E system of Norwegian CD support to the petroleum sector appears to be pragmatic and fit for purpose. Results-orientation is undertaken at the output level, with clear indicators, reporting frameworks and a process of managing and adapting programmes based on results information in place. While little attention is paid to outcome level results, this appears to be a practical tool for programme management.

There is clear evidence of programme adaptation based on results information. As part of the annual review process, progress against indicators is reviewed and depending on performance, activities are adjusted. It is likely that this system has contributed to improved effectiveness of the intervention. However, it appears that it is largely driven by Norway and only to a lesser extent owned by Mozambican partners who tend to follow a “business as usual” approach.

## To what degree are the capacities to manage CD processes – e.g. change management competencies, incentives, procedures, guidance, management – effectively in place and adequate?

Within the Mozambican partner organisations, in particular INP, there are some capacities to manage CD processes in place. Management appears to be committed to the process and the planning process suggests that INP is able to plan internal CD. The initial proposals for CD have been developed by INP, and there are also a number of examples where INP has implemented CD activities without Norwegian support.

Most crucially, however, has been NPD’s capacity to manage complex CD processes. NPD has had a substantive role in designing and managing CD in INP over the years, and has fulfilled this role effectively. With over 50 staff members in its international cooperation department, over 40 call-on contracts with consultancy firms to fill ad-hoc gaps and institutional cooperation with INP since the 1980s, NPD is uniquely placed to manage CD processes in the organisation. NPD does not only have the technical capacity, but also the management capacity and insider knowledge and trust needed to effectively perform this role. NPD has developed a strategy for staffing its overseas advisory services which includes a formula that charges a 1.5 multiple of the cost of an advisor in the field which means there is an incentive for the NPD to build its advisory services. NPD has also found that there is considerable interest by experienced professionals in engaging in such overseas assignments and who are willing to accept relatively modest compensation given their level of experience to work with NPD. Therefore, the advisory work is a win-win for both NPD and twinning partners. It is a fair statement that NPD’s capacity to deliver CD has been a key success factor in Mozambique, underlining the value of this institutional cooperation. Institutional cooperation with NPD has been able to provide a framework to supply different types of CD support for different needs, while ensuring consistency and trust. Limited availability of NPD staff has been seen as a challenge to effective CD though, which can partly be explained by insufficient planning and the ad-hoc nature of arising needs.

Within Norad and the embassy, capacities to manage CD are more limited, but also less necessary. Embassy staff have limited time and technical expertise, but can draw upon advice from the OfD secretariat in Oslo which shares lessons from other programme countries. Importantly, Norad and the embassy have been very flexible in terms of adjusting and amending interventions, which can be seen as a key ingredient to successfully managing CD processes. It was also mentioned that turnover in the embassy in Mozambique is relatively low, ensuring a certain degree of consistency and institutional memory.

## To what degree have interventions achieved the planned results at outcome level, and to what degree is there a correlation between the interventions, and observed improvements in capacity of the partner institutions in more general terms (ToR Question 9)?

There is clear evidence of improved capacities at the individual and organisational level. In particular INP staff have developed strong technical and management capacities over the years, and the organisation has established effective policies, systems and procures. There is no doubt that INP is a competent and well-functioning organisation compared to other public entities, to a large extent thanks to Norwegian CD support.

At the institutional level, important capacities have been built but some key gaps remain. For instance, progress in developing capacities in other public entities such as MICOA, MIREM or the Ministry of Finance has been limited and it appears that INP can be seen as a “pocket of effectiveness”. Civil society, media and parliamentarians have improved their capacities, but there is still a long way to go to ensure effective demand and accountability mechanisms.

At the level of outcomes and long-term results, a number of achievements have been made, such as the establishment of a functioning legal and regulatory framework for the sector. A number of licenses have been awarded and are operational, and appropriate benefit-sharing and taxation agreements have been reached to secure significant future petroleum revenues. Transparency and accountability of the sector has improved through Mozambique’s progress in the EITI process and the publication of petroleum contracts. However, outcomes in the area of safety, social and environmental compliance have not yet been achieved, and further steps need to be undertaken to ensure pro-poor, equitable and sustainable use of petroleum revenues in the future.

## What are the possible unintended effects of support to CD (ToR Question 8)?

No significant unintended effects of Norwegian CD support were observed.

## Did the interventions represent efficient use of money in contributing to CD outcomes (ToR Question 8)?

The institutional cooperation with NPD has been efficient in that CD support has been very tailored and timed to local needs. However, the strong reliance on Norwegian inputs as opposed to other international and regional expertise has been costly, and ad-hoc changes have limited adherence to workplans and budgets. Improved planning of INP/NPD activities and a gradual shift away from Norwegian consultancy inputs would further enhance the efficient use of money of the intervention.

Legal advice by SVW has been very costly but necessary, and improved coordination with Denton law firm has improved the efficiency of this investment. Given the challenges with CD support MICOA, this investment has to be seen as very inefficient and the move towards improving environmental management through INP promises large efficiency gains.

In the area of strengthening demand and accountability, there appears to be a lack of a strategic and coordinated approach. Various CSOs are supported through various overlapping funding streams, reducing the efficiency of Norway’s investments. Moving towards a more strategic and coordinated approach would enhance the efficient use of money of this investment.

When comparing Norwegian CD support to the sector to other donors’ support, it is evident that the interventions represented efficient use of money. The main comparator in the sector is the World Bank’s MAGTAP programme, and several stakeholders justified their preference for Norwegian CD support not only on technical ground, but also due to the flexibility, speed and ease of Norwegian support.

## Success Factors for CD

Overall, key success factors of CD of the Mozambican petroleum sector include:

Consistency and trust: This was ensured through institutional cooperation since the 1980s, the same ENH director for the first 10 years, a number of Norway-trained ENH/INP staff, the involvement of the NPD programme manager in Mozambique for 20 years, and the fact that Norway was the main donor in the sector until recently (World Bank), among others.

Specialised and fitting CD: Twinning with NPD allowed for the provision of highly specialised advice from a peer and the supply of different types of CD for different needs. Long-term resident advisors in early years ensured fit of demand supply.

Relative autonomy of the recipient: The independence of INP ensured limited political interference, autonomy to manage CD processes and the ability to offer higher salaries and maximise staff retention.

Flexible programme management: Flexibility and responsiveness allowed to respond to emerging needs.

## Challenges for CD

Key challenges of CD of the Mozambican petroleum sector include:

Moving beyond pockets of effectiveness: Large challenges remain in developing capacity of other public entities beyond ENH/INP.

Strengthening demand and accountability: The political context limits efforts to build effective accountability relationships.

Sustainability: The lack of an indigenous training institute in the sector challenges the sustainability of CD on the long run.

# Annex 1 References

ENH

- ENH final report 2012

- ENH annual meeting note 2011

- ENH agreement addendum 2010

- ENH agreement 2008-2009

- ENH appropriation document 2008-2009

INP

- NPD memorandum 2014

- SVW report December 2014

- INP annual meeting minutes 2014

- INP annual meeting note 2014

- INP programme document 2014-2018

- INP report on the 2013 work programme

- INP 2011-2012 report

- INP appropriation document 2011-2015

- INP support programme document 2011-2015

- INP annual meeting minutes 2011

- INP annual meeting note 2011

- INP proposed 2011 work programme

- INP annual meeting minutes 2010

- INP annual meeting note 2010

- Appraisal of support 2010-2014

- Review of support to INP 2006-2010

- INP final report for 2006-2010

- INP agreement addendum 2011

- INP agreement addendum 2009

- INP annual meeting minutes 2009

- INP annual meeting notes 2009

- INP report 2009

- INP agreement 2006-2010

- INP proposed 2009 work programme

- INP report 2008

- INP annual meeting minutes 2007

- INP report 2007

- INP final report 2002-2006

Civil Society

- Oxfam proposal 2015-2020

- Agir overarching proposal 2015-2020

- Oxfam OfD baseline study 2015

- Oxfam OfD application 2014

- AWEPA 2013-2016 proposal

- AWEPA 2013-2016 decision document

- WWF formal meeting document 2014

- WWF report 2012-2013

- WWF decision document 2013-2016

- WWF grant letter 2013

- CIP decision document 2014-2018

- CIP appropriation document 2011-2014

- CIP decision document 2011-2014

- Impacto annual meeting 2008 minutes

MICOA

- MICOA agreement addendum decision document 2013

- MICOA agreement addendum 2013

- MICOA final report 2011

- MICOA agreement 2009-2011

Other

- Overview of all current OfD programmes 2015-2017

- CIP 2012: Advances and stagnation of transparency in the extractive industry in Mozambique

- CIP 2011: EITI implementation, natural resources management and urgency of renegotiating and publishing the contracts with mega-projects

- Overview of OFUs country level portfolios in 2011

- Oil for development summary

- Evaluation of the Norwegian Petroleum-Related Assistance 2007

MICOA has changed to MITADER in 2015.

Institutional cooperation is a twinning arrangement. Both terms are used interchangeably in this report.

This budget was not fully disbursed, see below for further information.

This included NOK 2.5 million to SVW and NOK 5.66 million to NPD.

No evidence for misuse of funding was found, but some funds were unaccounted for.

Another phase of support from 2014 to 2018 with a budget of NOK 10.5 million is supposed to focus on similar issues.

MICOA/MITADER has so far not paid back the unaccounted amount of approximately 28.000 USD, preventing any further cooperation. As a compromise, Impact EIAs between 2012 and 2013 were directly covered by Norway with up to NOK 3 million.

IMF Article IV consultation 2013

Including a financial statement and budget.

With NPD sitting on the side of INP, underlying the close cooperation between the two organisations.