Development of Management Systems on Safety and Working Environment and Environment Pollution Control in the Vietnamese Petroleum Industry

A case study in the evaluation of Norwegian support to capacity development

Final

September 2015

Joe Bolger

Dang Ngoc Dung

Table of contents

Acronyms …………………………………………………………………………………………………………………………………..3

1	Introduction	4

2	Limitations	4

3	Overview of the Project	4

4	Relevance	8

4.1	Country needs	8

4.2	Norwegian priorities	8

4.3	National priority and demand	9

5	Strategy and Design	9

5.1	Internal context of the institution	9

5.2	Planning process and capacity needs assessment	10

5.3	Evidence base	11

5.4	Theory of change	11

5.5	National ownership	12

5.6	Donor fit	12

6	Implementation and Management	13

6.1	Implementation arrangements	13

6.2	Results verification and measurement	14

6.3	Efficiency	15

6.4	Adaptation and adjustment	15

7	Results	15

7.1	Short- and medium term results	15

7.2	Sustainability	16

8	Conclusions and Lessons Learned	17

9	Annexes	20

9.1	References	20

9.2	Scoring against Questions established for the evaluation	21

Acronyms

CD		Capacity development

CPSE		Centre for Petroleum Safety and Environment

DNV		Det Norske Veritas

GDP		Gross Domestic Product

HSE                      Health, safety and environment (including both the natural environment and the working environment)

Klif		Norwegian Environment Agency

MFA 		Ministry of Foreign Affairs

MOIT 		Ministry of Industry and Trade

MPI		Ministry of Planning and Investment

NCA 		Norwegian Coastal Administration

NORAD		Norwegian Development Agency

NPD 		Norwegian Petroleum Directorate

OfD		Oil for Development Programme

PSA		Petroleum Safety Authority

PSU		Project Support Unit

PTSC		Petrovietnam Technical Services Corporation

PVD		Petrovietnam Drilling

PVEP		PVN Exploration Production Corporation

PVN 		PetroVietnam Oil and Gas Group

SC		Steering Committee

ToC		Theory of Change

ToR		Terms of Reference

# Introduction

This case study of Norwegian capacity development (CD) support to Petrovietnam was conducted by a two-person team comprising one international and one national consultant. A country visit to Vietnam and a series of stakeholder interviews were at the core of the case study approach. Furthermore, a large number of programme documents and additional literature was consulted.

The results of this case study have been synthesised alongside a number of other case studies from Vietnam in a country report. Both this case study and the Vietnamese country report are key data sources for the wider Itad-led evaluation of Norway’s support to capacity development.

# Limitations

The evaluation team was assisted mainly by the Norwegian embassy in Hanoi in identifying key stakeholders in Vietnam and in setting up meetings and interviews with them. Some senior personnel were not available to meet the evaluation team and a planned follow-up meeting with a key Petrovietnam interlocutor could not be arranged. Otherwise, the evaluation team had access to many of the key documents requested (e.g. progress reports, evaluations), although some from the inception phase were not accessed.  Norwegian partners were also provided a draft evaluation report for feedback but efforts by the evaluation team to arrange interviews with them did not bear fruit.

# Overview of the Project

Vietnam commenced large scale exploration of its oil and gas sector at the end of the 1970s with the support of the former Soviet Union. During this period, Vietnam also began the process of opening up to foreign investment. At the time of the inception of the project covered in this case study, the petroleum industry in Vietnam was regulated by the Petroleum Law of 1995 and associated regulations. Vietnam did not have its own health, safety and environmental (HSE) standards for the sector and HSE legislation that did exist in the country was broad and generally applicable rather than being specific to the challenges of the petroleum industry. As a result, HSE concerns were regulated by Soviet-era standards and standards set by the international oil companies operating in Vietnam.

With the intent of operating as an international entity, Petrovietnam (PVN), Vietnam’s leading state owned oil and gas company, had identified the need to improve its HSE standards.  PVN was aware that Norway had well established HSE systems so it reached out to Norwegian officials to enquire about possible support. In August of 1994, PVN requested assistance from Norad through a proposed project initially called Development of Environmental Database for Vietnam and its Use for Environmental Protection. Norway eventually supported three phases of the project being reviewed in this paper -- Development of Management Systems on Safety and Working Environment and Environment Pollution Control in the Vietnamese Petroleum Industry – starting in 1996 and ending in 2012.

The implementing parties on the Norwegian side were the Norwegian Petroleum Directorate (NPD) (later the Petroleum Safety Authority - PSA), SFT (later Norwegian Environment Agency - Klif) and the Norwegian Coastal Administration (NCA). The Vietnamese counterpart throughout has been PVN.  Over the three phases, Norway has contributed approximately NOK 54.125.000 (USD 8 million) to support implementation of the project. After 2005, the project was implemented as part of Norway’s Oil for Development (OfD) programme.

A brief description of the three phases follows:

Phase I (1996 – 1999)

The proposal for Phase I was developed jointly by Vietnamese and Norwegian stakeholders. As noted above, HSE standards in Vietnam in the 1990s, were low which led to an early concentration on regulations and technology transfer. The objective, as outlined in the Country Agreement for Phase I, was:

- To support and supplement Vietnam’s development efforts in the Petroleum Sector in the planned period October 1996-October 1999.

The Goal of the Project during this Phase was twofold:

a) Transferring experience and information about Safety and Environmental Management Systems developed from the petroleum activity in the North Sea to Vietnam, in order to allow such systems to be an integrated part of the planning process for new and ongoing offshore petroleum activities. These instruments were to ensure that exploration, field development, production and processing activities are undertaken in a safe manner according to the public interest with regard to:

- Protection of working environment and human life,

- Protection of environment against pollution or other harmful effects,

- Protection of property and oil installations, and

- Ensuring continuity in petroleum production and return of financial investment.

b) Establishing a control system that ensures uniformity in standards amongst all petroleum operators in Vietnam.

The Purpose of the project was articulated as follows:

- Safety Management Regulation: Developing goal setting standards and regulations containing safety management, risk analysis and emergency preparedness.

- Supervisory Activity: Developing the organisation for performing supervisory activities and formalising the division of responsibility and co-ordination of the supervision.

- Training: Establishing the needed competence and ability within the executive units that are going to perform drafting of regulations and supervision of the activities.

- Contingency Planning: Establishing contingency planning related to oil spills from the petroleum industry.

- Evaluation of the use of chemicals and discharge offshore: Establishing an evaluation system in the offshore industry in Vietnam. The system shall be part of the regulation, ensuring that the chemicals do not have unacceptable effects on the personnel or on the marine environment. The system shall be a support for the regulators and for the industry.

As per the description above, activities in Phase I focused largely on developing a legal framework and capacity building, e.g. through information sharing and technology transfer. Development and issuance of a Safety Management Regulation and Environmental Guidelines for the Vietnamese Petroleum Industry (on- and offshore) were the most important achievements of this phase. The Safety Management Regulation was accompanied by environmental, technical and working environmental guidelines to support the regulation.  Additional outputs included establishment of environmental databases, training of Vietnamese personnel and technology transfer to support various aspects of safety management and risk control.

The End-Review of the initial phase of the project (June 2012) concluded that for Phase I “the quality of the training provided was generally high, …  and that the approach chosen towards drafting of legal instruments  was successful.”  A Phase I Mid-term review was similarly positive.

Phase II (2000 – 2005)

Phase II focused more on setting up PVN management systems, procedures for audits, additional training, and guidelines, including for PVN’s various subsidiaries.

The goal and objectives of Phase II are listed below:

Goal:

- A sustained process of further development of health, safety and environment management is established in the Vietnamese petroleum industry so major accidents and environmental damage are avoided.

Objectives:

- To successfully implement and enforce the Safety Management Regulation and the accompanying PVN guidelines.

- To enable PVN to further develop, implement, use and continuously improve the health, safety and environment management system after the end of the Project period.

- To enable a selection of PVN employees to continuously build health, safety and environment competence in PVN after the end of the Project Period

In terms of activities, Phase II entailed further development of technical guidelines, training on HSE management and auditing and development of a modern HSE management system for PVN and its subsidiaries. An End-Review of Phase II acknowledged that it “was highly relevant, highly effective and that the potential for impact and sustainability is high”. However, it was critical of the project matrix suggesting the project goal was more a process and that there should have been one purpose/objective statement rather than the three provided, two of which were seen more as “references to processes than a desired state and …. not precise and verifiable”. PVN and NPD noted what they described as the challenge of establishing a project matrix for a capacity building program, leading eventually to a modification of the goal and purpose in Phase III.  The review was also critical of the absence of a baseline to effectively monitor project implementation.

The Phase II End-Review included an appraisal of the Phase III Project Proposal. Among other things, it raised questions about the relevance of PVN as a counterpart, as opposed to the Vietnamese Ministries with supervisory and regulatory responsibilities over the areas addressed in the project. However, the appraisal concluded that the Ministries concerned had limited capacity to carry out these duties while PVN had already established relevant procedures and systems. And while there were some reservations about a third phase, the appraisal concluded that it was “relevant and a logical continuation of Phase II” with suggestions that it was ultimately important to ensure sustainability.

Phase III (2007 – 2011)

During the first two phases of the project, Vietnam had witnessed rapid growth in its petroleum industry (on- and offshore), including a number of important downstream projects, such as power plants and a new refinery.  Further development being contemplated in the sector would include development in environmentally sensitive areas and additional downstream projects which would require close attention to HSE issues.  By Phase III, PVN and many of its subsidiaries had systems in place and were operating at a fairly high level on HSE concerns. So while the first two phases focussed substantially on establishing guidelines, developing tools, enhancing relevant knowledge and exposing Vietnamese stakeholders to experiences elsewhere, Phase III was designed more to support implementation of the Management System and to provide more advanced training, e.g. technical audits, and provision of support for specific “practices” relating to HSE.

As suggested above, advocates of a third phase saw these investments as crucial to sustaining and extending results from the first two phases. And as the Appropriation Document for Phase III noted, Phase III “will strengthen PVN capacity to develop strategies, objectives and plans for sustainable risk management.”

The Goal statement for Phase III was substantially the same as Phase II but with specific added reference to sustainability and efficiency of management systems:

- To establish a sustainable and efficient management on health, safety and environment in the Vietnamese petroleum industry, to minimize risk of personnel injury, major accidents and environmental damage (italics added).

The Objectives of the Project were further defined as follows:

- Implementation of PVN recently developed policy and corporate requirements for HSE-management in PVN’s headquarters.

- Further development of PVN HSE corporate management systems, tools and practices, including its HSE strategies, objectives, and plans.

- Targeted competency development in support of PVN HSE systems developments.

- Forwarding the implementation and incorporation of PVN corporate HSE management system into the development of appropriate HSE management systems in PVN subsidiaries.

Phase III focused on the following specific activity areas:

- Baseline Study of HSE MS implementation in PVN Headquarters and Subsidiaries

- HSE Planning

- Assurance & Auditing to HSE MS

- Risk based inspection/maintenance guidelines

- Recording, Incidents/Accidents reporting

- Development of HSE data control system

- Hazardous and oily waste management guidelines

- HSE document control procedure

- Assist to PVN subsidiaries in establishing its HSE MS

According to the last Steering Committee meeting (June 2011) seven of the ten activities were completed and the other three were near completion. The End Review also concluded that Phase III had been relevant and contributed to “increased impact and to promote the probability for sustainability.”

Through these three phases, the scope of the project grew, along with the oil and gas sector in Vietnam as it became more centrally important to the Vietnamese economy. By the end of the project period, PVN itself had grown considerably and included over 50 companies and more than 100 subsidiaries.

# Relevance

## Country needs

The Oil and Gas Industry plays a very important role in Vietnam’s economy. It accounted for nearly 10% of Gross Domestic Product (GDP) during the past decade with outputs of 3.96 million tons of oil in 1991 growing to 17 million tons in 2014. PVN has contributed, on average, about 20% of the country’s total budget revenue for the past decade (the highest contribution being 30% in 2006). As suggested above, Vietnam’s oil and gas sector grew dramatically from the early 1980s onward.  With that growth came demands for the sector to enhance its capacity with respect to HSE issues. The project was thus clearly relevant to Vietnam and, more specifically, responsive to needs within the petroleum sector, especially as it engaged more international actors and moved to embrace international standards relating to HSE.

Over time, aside from the obvious benefits for workers and the environment, Vietnamese stakeholders also increasingly recognized that good HSE practices were simply ”a good way to do business” as one interviewee noted.  In the process, Norway has helped, through this project, to provide a “frame” for PVN to enhance its capacity with respect to HSE matters, with appropriate guidelines, regulations, systems and skills. PVN is now a very large public company which has, according to various interviewees, embraced a “culture of safety”.  In fact, one of the key elements of PVN’s Business Philosophy noted on their web site is “Safety and environment: Safety for the human beings and property, environmental protection and sustainable development”.

## Norwegian priorities

Norwegian development cooperation with Vietnam dates back 40 years. Norway's current sector or thematic priorities in Vietnam are: climate, the environment and forest cooperation; renewable energy; technical cooperation; women and gender equality, and; culture. Beyond these priorities, Norway supports the work of UN agencies in Vietnam as well as Norwegian voluntary organisations.

Support for this project falls, as noted earlier, under Norway’s Oil for Development program which was initiated by the Norwegian Government in 2005. The aim of the OfD programme is to reduce poverty by “promoting economically, environmentally and socially responsible management of petroleum resources”. Assistance through the programme is offered in various areas including environmental management and safety management.  The program draws on Norway’s considerable experience and expertise in management of natural resources for the benefit of its citizens with special attention to Health, Safety and Environment issues.

Through the OfD programme, Norway supports key initiatives, such as developing capacity through institutional collaboration, as in this project.  Key partners under the OfD programme include the Norwegian Petroleum Directorate, Norwegian Environment Agency, Petroleum Safety Authority Norway, the Norwegian Oil Taxation Office and the Norwegian Coastal Administration, many of whom were actively engaged in this project in Vietnam.

## National priority and demand

The project goal, objectives and activities were clearly in line with national/sector strategies and plans. The Vietnam Oil and Gas Industry was established in the 1970s, accompanying the foundation of PVN and issuance of Resolution No. 244-NQ/TW (dated9/8/1975) by the Politburo which provided the direction for multi-bilateral cooperation in petroleum activities in Vietnam. The direction had been regarded at the time as advanced and ‘open-minded’ in the context of Vietnam having just finished the war with the USA and with the economy still considered substantially closed to outsiders.

The Oil and Gas Industry/PVN opened to foreign firms around this time to engage in joint ventures for upstream activities (exploration and exploitation). However, PVN was still rather young compared to other international firms involved in the industry. In order to assist PVN in its development and to help it assume more of a host role, to work more effectively with other partners, and to meet its clients’ requirements, PVN needed to have operational and management systems that met international standards, especially in relation to health, safety and environmental management practices.

The Politburo delivered a Conclusion (No. 41-KL/TW dated 19/01/2006) and the Prime Minister issued Decision No. 386/QÐ-TTg on 9/3/2006 approving the Oil and Gas Industry Development Strategy to 2015 and Vision to 2025 which included the following Goals:

- “Develop the Oil and Gas Industry to become an important and synchronized economic-technical industry, including search, exploration, exploitation, transportation, processing, storage, distribution, services and export-import activities;

- Develop the PVN to be strong and doing inbound and outbound multi-sectoral business, and;

- Develop the Oil and Gas Industry accompanying with natural resources and environment protection…”

The overall objective of the project was to “establish a sustained process of further development of health, safety and environment in the Vietnamese oil and gas industry, so that major accidents and environmental damage are avoided.” This was clearly consistent with national/sectoral strategies and priorities and helped to facilitate PVN’s implementation of one of its own strategic priorities.

# Strategy and Design

## Internal context of the institution

At the start of the project, a decision had to be made as to which Vietnamese entity would take the lead and serve as counterpart to the Norwegian institutions involved.  PVN was already an established state owned company with a leading role in Vietnam’s emerging petroleum industry. The state-owned company had started up in 1977. By the time the first phase of the project began, the company had 9,000 employees which included staff in the 16 subsidiaries under its control.  In 2006, the Vietnam Oil and Gas Group (PVN) became a Holding Company and a long-term strategy for the petroleum sector was developed with PVN “implementing hydrocarbon activities in all economic sectors as well as multi-businesses to be a strong economic group in Vietnam and a leading Petroleum Group in the region.”

In 2010, PVN became a limited liability company according to Decision No. 924/QĐ-TTg (dated 18/6/2010) issued by the Prime Minister. And by 2012, PVN had grown to 53,000 employees, with a number of fully owned subsidiaries and controlling shares in 14 companies, e.g. in transportation, insurance, petroleum services, as well as 5 affiliated organizations and two research institutions.

In the 1990s, PVN had the authority to undertake petroleum activities on and offshore in Vietnam, and any joint ventures with other companies had to be undertaken in collaboration with PVN. It was also responsible for various regulatory and administrative issues, e.g. drafting regulations and guidelines that would normally be the responsibility of a government ministry or agency, in this case the Ministry of Industry and Trade (MOIT). However MOIT had insufficient staff with relevant knowledge so PVN was given responsibility. Several of the Norwegian counterpart organisations in Phase I performed similar regulatory and administrative tasks which contributed to the decision to make PVN the lead Vietnamese agency on this project.

By the time of the inception of the project, PVN had clearly identified the need to improve its capacity on HSE issues. Since PVN didn’t have proper HSE systems in place, it turned to Norway for assistance given its noted strengths and track record in these areas.  Over the course of the project, the internal context of PVN changed significantly as it continued to grow while scaling up its standards, regulations and human capacity in HSE.

## Planning process and capacity needs assessment

The origins of this project stemmed from an August 1994 initial request from PVN to Norad. In January 1995, PVN specifically requested assistance for a project entitled Development of Safety Regulation and Training. Norwegian authorities committed to a fact finding mission in Vietnam in order to gain additional background information to help assess the proposal. The mission was conducted in November 1995 and the report arising from that mission described the status of the petroleum sector and needs within the HSE areas.  It concluded with a recommendation to support two sub-projects (i) HSE Regulations and Management Systems and (ii) Environment Pollution Control in the Vietnamese Petroleum Industry.

Since this review team didn’t see the report from the fact finding mission, it’s not clear to us the extent to which or how capacity issues were addressed at that stage. Further along in the project, a report from Norwegian group Det Norske Veritas (DNV) commented on training provided in Phase II suggesting that further analysis and surveys (should be) made to “verify the benefit to PVN’s organisation”. It also called for a training needs assessment at the start-up of Phase III of the project.

The review team was informed that this recommendation was taken up and the project undertook a Baseline Assessment in 2009 as the first activity of Phase III with a broader scope as it included not only a training needs assessment but also a capacity assessment and analysis. This Baseline Assessment was undertaken by PVN headquarters with interviews carried out by General Managers/Deputy General Managers in charge of HSE, HSE Managers and HSE Officers.

The Baseline Assessment led to several findings on capacity weaknesses at that stage:

- Knowledge and quality of HSE officers are not at the same level;

- HSE implementation is different from company to company under PVN;

- Lack of HSE staff (not sustainable) and new staff lack experience in HSE;

- Poor HSE management information systems, and;

- Lack of HSE guidelines and procedures.

The Baseline Assessment also provided the following key recommendations: (i) The Corporation/Company needs to strengthen and improve training for all employees in the field of HSE management and implementation (especially PVN Exploration Production Corp., PVEP) for staff working abroad; the training need is urgent for top management, HSE officials and employees; some Corporations lack formal employee HSE training procedures) (ii) HSE officials need to be complemented (both quantity and quality), especially at company level; (iii) PVN must organize workshops to introduce new HSE laws, guidelines and authorities for all subsidiaries.

Findings and recommendations from the Baseline Assessment highlighted capacity and training needs in HSE while providing a basis for PVN to make training plans to fit the established needs. And while it is a positive that that the assessment described above was carried out, it appears that the project didn’t benefit from having a similar exercise to inform strategies in the first two phases.

In terms of planning processes more generally, planning efforts were reportedly undertaken collaboratively by Norwegian (PSA, KLIF) and PVN partners for each project phase and in the development of the annual plans and budgets, as well as any subsequent changes/adjustments. The project plans and budgets were also approved by the Project Steering Committee (SC), which was chaired by PVN. As the project progressed, PSA, KLIF and PVN regularly reviewed and assessed the relevance of the planned activities. As a result, some activities were adjusted, others were replaced by more appropriate activities, and some important activities were added. These changes were agreed to through discussion amongst key stakeholders then approved at the SC Meetings for inclusion in the annual work-plans.

## Evidence base

There was no specific indication from documents reviewed that Phase I was informed by lessons learned on similar projects from the region, or beyond. However, the design of the subsequent stages drew on lessons arising from the previous phase(s).  They also drew on recommendations from mid-term reviews of the preceding phases, although it’s not apparent that capacity issues were addressed thoroughly in any of these reviews.

Also as noted above, the project came to rely in the third phase on a more systematic assessment of training needs. Project stakeholders relied on the evidence arising from those assessments to analyze and develop plans to provide the training required to deal with identified capacity shortcomings.

## Theory of change

No Theory of Change (ToC) was developed for this project in any of the phases. Rather, the project relied on a results framework to guide implementation. Nevertheless, one could say that there was an implicit ToC which could be described as follows:

- With appropriate policies, regulations, guidelines, management systems and trained personnel, developed with the support of external partners, Vietnam would be in a position to incorporate and rely on international level HSE standards and practices on an ongoing basis in its petroleum sector to avoid major accidents and environmental damage.

Assumptions underlying such an implicit ToC would include that development and implementation of HSE standards would succeed if key sector stakeholders had the requisite political and organizational support to advance this agenda, if oil and gas remained centrally important to the Vietnam economy, and accordingly the Vietnamese government, and if sufficient capacity was developed or strengthened (in PVN and beyond) to ensure full application of the appropriate standards.  Those implied assumptions held, by and large, throughout the project period and the result was the development and implementation of HSE standards to a fairly high level in a relatively short period of time. One further assumption might have been that PVN and its subsidiaries would have the commitment, the capacity and the means to sustain the newly adopted HSE practices beyond the term of the project. Essentially, all of those conditions and assumptions have held, with the exception of the latter which will be tested as the post-project period unfolds.

While the review team didn’t get detailed feedback on these issues, it appeared that deliberations on strategic matters of this nature would have been the subject of regular exchanges within the Project Support Unit (PSU) and the SC and that those entities would have guided project stakeholders moving forward as they reflected on the various requirements for advancing HSE issues consistent with the terms of the agreements which framed the investments in each phase.

Finally, re ToCs, they are often seen as an important tool or ‘device’ which can help to make sense of how change happens, including important assumptions that need to be tested that could affect the change process.  In the case of a country such as Vietnam, some of those assumptions are arguably easier to test, e.g. government support for the proposed change process.  In this case, government support for the HSE reforms was clear and sustained as it was seen as an important part of advancing Vietnam’s active participation in the international oil and gas sector. That went a long way in helping to ensure sustained commitment of the various stakeholders involved and ultimately the success of this initiative.

## National ownership

There was a high level of national ownership in this project, and this helped to drive capacity development efforts throughout the three phases.  Ownership was evident at different stages in different ways.  Vietnamese stakeholders, for example, participated actively in the Phase I design and it was PVN that identified the need to improve on HSE. However, implementation in Phase relied significantly on Norwegian expertise. Responsibility for implementation shifted in the subsequent phases such that by Phase III Norwegian experts were relied upon mainly for technical back up and provision of advice on an as required basis.

Ownership was also evident though in the governance of the project as PVN chaired the Project Steering Committee which played a key role in approving workplans, budgets as well as reviewing progress reports and dealing with specific issues requiring attention at various stages of the project.

Having said that, the nature of the institutional collaboration was such that Norwegian partners, according to some sources, sometimes came with their own agenda or way of doing things with the attendant risk of supply-led approaches. By and large though, the Vietnamese partners were sufficiently confident that they were able to ensure that their priority interests were being served through the project.

## Donor fit

Norway has vast experience in the oil and gas sector and was in the majority of cases able to share that effectively with Vietnamese stakeholders through the project.  Reliance on the Norwegian partners (e.g.  PSA, NCA and Klif) was responsive to the needs of PVN as they provided the technical expertise required to advance PVN’s agenda with respect to HSE.  As noted in the 2012 End Review, “The Norwegian “HSE model” for offshore petroleum industry is regarded as leading internationally and had already spurred developments in other countries.  The Norwegian institutions involved have all played a key role in developing the Norwegian model and possess unrivalled expertise thereon.” The investments in Vietnam were also, as noted earlier, in line with Norway’s priorities under its OfD program which strives to support "economically, environmentally and socially responsible management of petroleum resources which safeguards the needs of future generations".

# Implementation and Management

## Implementation arrangements

The Norwegian embassy in Hanoi was responsible for overseeing implementation of the project on behalf of Norway’s Ministry of Foreign Affairs. On the Vietnamese side, the Ministry of Planning and Investment (MPI) acted as the Coordination Ministry at the national level with PVN serving as the Project Implementing Agency. Annual Meetings, chaired by Vietnam through PVN, were held to discuss progress, approve workplans and budgets and address any issues of special concern.

The Project Steering Committee was made up of one representative from each of NPD (later PSA), and SFT (later Klif) and two from PVN. In Phase II, a Project Support Unit (PSU) was established by the Vietnamese partners. The PSU was responsible for day-to-day management of the project, including workplans, budgets and monitoring progress. It was headed up by a National Project Director, assisted by Chief Technical Advisers from SFT and NPD. Vietnamese partners thus had overall responsibility for implementing the project with support for the Norwegian partners – the latter role being stronger in the earlier stages of the project.

‘Institutional collaboration’ was the main mechanism for collaboration between Vietnamese and Norwegian partners.  Practically speaking this entailed Norwegian partners (PSA, Klif and NCA) providing technical expertise to their Vietnamese counterparts, supporting study tours, as appropriate, and otherwise exposing Vietnamese participants to Norwegian practices, while participating in administration of the project.  Vietnamese stakeholders were largely positive about the institutional collaboration arrangements suggesting that the support provided by Norway was at a “very high level” and yielded “good results”.

In Phase I, the majority of training was in Vietnam, provided by Norwegians. In Phase II, more training was provided by local resources. Exposure visits to Norway, as well as training opportunities there, reportedly helped to deepen professional skills for key Vietnamese staff.  One of the most important impacts, according to a number of respondents, was how engagement in the project (through training or otherwise)  changed people’s thinking and behaviour regarding HSE issues, a change which was reflected in the significant reduction in accidents in the work environments touched by the project.

The table below, which comes from the 2012 End Review for the project, highlights how project funding was shared between Norway and Vietnam, with Norway providing the majority of funding in the first two phases and the proportion covered by Vietnam increasing in the last phase.

| Phase | Norwegian Contribution | Vietnamese Contribution | Total actual expenditure |
| --- | --- | --- | --- |
| I | NOK 25.360.000 budgeted: - NOK 11,360,000 on Safety - NOK 14,000,000 on Environment | Contribution in kind, see Country Agreement Article IV | NOK 25.360.000 |
| I Addendum | NOK 1,700,000 budgeted, all on Environment | NOK 717.500 | NOK 2,417,500 |
| II | NOK 20,000,000 budgeted: - NOK 9,545,000 on Safety - NOK 10,455,000 on Environment | Contribution in kind, see Country Agreement Article 1.9 but expenditure of NOK 414,809.90 reported | NOK 19,037,380 |
| III | NOK 7.065.000 budgeted: - NOK 5,940,000 on Safety - NOK 1,125,000 on Environment | Agreed at a minimum NOK 5.116.481, but reported to have ended up being more than USD 2 million | Norwegian actual expenditure reported to be NOK 6.965.000. Vietnamese contribution was approx. 39.707.868.508 VND, which equals 2.500.000 USD. |

In terms of how the issue of capacity development (CD) was dealt with during or prior to implementation, the review team was told that the Norwegian embassy has guidelines for programming/grant management, but not CD. Embassy staff always reviews proposals received from national partners, shares them with Norad for feedback on technical aspects, and then approves the proposal, or not, with whatever modifications are deemed necessary. And while Norad formerly had an Institutional Capacity Building Advisor at is HQ who could have offered input on the proposals, that position no longer exists.

## Results verification and measurement

The project was substantially successful in achieving expected results. The project led to the establishment of a sustainable and efficient management system for health, safety and environmental issues in Vietnam’s petroleum industry, which has served to minimize risk of personnel injury, major accidents and environmental damage.

The project did not use the indicator set to verify expected results. However, the results of the project were deemed to have been achieved when the project realized expected outputs associated with specific activities included in the logframe. The team was informed that the project regularly monitored all activities and outputs in each phase and the dates of completed activities were reported in the regular progress reports.

Updates on project implementation and progress of activities were shared relying on project management software which helped PVN, PSA and KLIF to keep apprised of relevant information which facilitated discussions on any adjustments in the project. Reviewing progress on implementation was mostly conducted by project stakeholders through regular consultations and SC meetings. The SC was seen as effective as top management from PVN was involved and actively promoted effective project implementation. In addition to ongoing monitoring, there have been regular independent audits as well as reviews and appraisals.

Furthermore, the baseline survey conducted at the beginning of Phase III, provided the prevailing capacity status before this phase was rolled out. The data also identified starting points for that phase and benchmarks for measuring progress.

## Efficiency

The 2012 End Review of the project concluded that the Project has “by and large been efficient”.  Contributing factors noted included the project management, which relied on Project Place software, the “good cooperation climate” - between Vietnamese and Norwegian institutions, as well as amongst Norwegian institutions – in addition to positive personal relations.  Value for money is more difficult to assess, although project reviews and interviewees did refer to the high level of travel costs in the project. Other concerns noted by various parties and in reports were the delays in making payments for invoices from the Norwegian parties, a problem that persisted up till the end of the project, as well as delays between the different phases of the project.

The interviewers also queried interviewees about the cost effectiveness of various approaches to capacity development, including the ‘institutional collaboration’ model itself.  While some respondents noted the high costs of overseas advisors, most didn’t have a strong view as to whether that was the most cost efficient way to proceed or not. One respondent suggested that reliance on advisors from institutional collaboration partners, e.g. NCA, Klif was more cost efficient than reliance on external consultants as the former usually entailed greater commitments of time by the experts involved and more informal benefits flowing from the relationships developed over time.

## Adaptation and adjustment

While the initial project proposals were developed in cooperation with Norwegian consultants, the final project proposal for Phase I was a result of joint collaboration and detailed planning with Vietnamese and Norwegian parties. Phase 1 was planned to take place from October 1996 to October 1999. The activities undertaken in Phase I focused substantially, as noted, on the legal framework and competence building. Phase II was to last from 2000-2005 with the intent of helping to ensure "a sustained process of further development of HSE management” in order to avoid major accidents and environmental damage in the petroleum industry.  Phase III was from 2007-2012 and featured, among other things, an increased focus on "effective management" to ensure sustainability of project investments.

This evolution over the course of the three phases suggests the project benefited from ongoing learning which allowed adaptation by the project team to the evolving needs and priorities of Vietnamese stakeholders. This considered, step-by-step approach also allowed project stakeholders to lay the required building blocks which would help to ensure sustainability of results beyond the term of the project.  Further, as noted above, the SC provided a forum for sharing and making decisions about adaptation or adjustment of approaches, as necessary.

# Results

## Short- and medium term results

According to interviewees met during this evaluation process, and the various project reviews undertaken, the results achieved through the three phases of the project were significant and, as previously highlighted, were substantially in line with expected results, e.g. development and implementation of HSE regulations, strengthening of management systems.  Most importantly, indications suggest that a “culture of safety” has been institutionalized in PVN institutions engaged through the project.

Specific results achieved include the following:

- Environmental database established, e.g. sensitivity maps

- Development of environmental regulations

- Development of technical guidelines

- Conducting of training on HSE issues – over 30 courses/workshops involving over 300 personnel, plus study tours

- Support for audit /supervisory activities

- Oil spill contingency plans now required for each project

- Stronger committees dealing with HSE issues with higher level representations, e.g. CEO or VP of PVN now Chair annual HSE meetings

- All PVN corporations now have HSE policies and plans and are subject to annual HSE audits

- Ongoing commitment and support of PVN (and subsidiary) management

Other institutional actors beyond PVN benefited from the project, including the Ho Chi Minh City based Research and Development Centre for Petroleum Safety and Environment (CPSE) which improved its skills related to surveys and sampling, enhanced its research capacity, and received equipment from the project which heightened its effectiveness. With their enhanced capacity, CPSE was able to do training, e.g. on risk assessments, and support provinces in areas such as sensitivity mapping. As one CPSE respondent said, the project “modernized us”.  Other PVN subsidiaries now have monitoring systems for HSE issues which are a result of the project investments.

The subsidiary PVN Drilling (PVD), which has 2,000 staff and USD 1 billion in finance capital got training on oil spills, incident investigation and sensitivity mapping from Norway, including training of trainers.  And PVN Technical Services Corporation (PTSC), another PVN subsidiary, participated in training programs on incident investigation and safety management leading to acquisition of skills that staff were able to put into practice. PTSC staff described the training as “excellent”. They now rely on guidelines developed with Norway’s support and have a very low rate of accidents in their facilities. In 2014 (after completion of the project), 77 PTSC staff were trained on HSE issues and they completed a new Safety Plan that same year.

One of the ultimate results to note from the project is the well documented reduction in accidents at PVN and associated work sites.  As a result of the project investments, and other factors, PVN is now seen as being on the same level as other Asian countries in terms of its capacity and performance with respect to HSE issues.

Unexpected results arising from this project included the quick rise of some of the Vietnamese staff trained through the project. This was clearly beneficial to the individual staff involved but it also helped to ensure that HSE expertise was retained within the PVN system and that HSE issues remained in the forefront within the corporation.

## Sustainability

By Phase III of the project, much of the responsibility for implementation had fallen to PVN. This was accompanied by increasing financial commitments to project activities by Vietnamese stakeholders (see budget table in Section 4.1). And as noted in the 2012 End-Review of the project, there had developed “a strong commitment to HSE within PVN (which) appears to imply willingness to strive towards continuous improvements within the HSE area through further development of the HSE management systems and to learn from the experiences of others.”

All of this bodes well for sustainability of results, although shifting of some personnel who had received training through the project was noted as a threat to sustainability in various reports and in interviews. One of the subsidiaries also noted that Vietnam doesn’t presently have degree courses on HSE. One suggestion advanced was to have PVN offer regular courses now that project is completed. However, it’s not clear the extent to which that option has been picked up, if at all.

Efforts were made to extend the project, with Norwegian support, beyond its initial 16 years but the Government of Norway decided to not commit to further funding. PVN has since tried but has not been successful in securing alternative donor funding. It is also noteworthy that some of the links developed through the project, e.g. with Klif and PSA, have not, according to several respondents, been sustained absent donor funding.

# Conclusions and Lessons Learned

As much of the narrative in the preceding sections suggests, the PVN project was, by and large, seen as a success. Shortcomings noted were not numerous but included delays between the phases, the relatively low level of engagement of PVN in the first phase of the project, problems with reporting early on and some concerns with respect to sustainability of some of the project investments.  Several respondents suggested the project could have done more within the sector over the 16 year period either in terms of moving beyond regulations and guidelines or working with a broader group of sector actors, although that was a minority view as most interviewees who commented on this suggested that the scope and focus of the project was appropriate.

In terms of capacity development, the project succeeded, in large measure, in developing or strengthening the capacity of PVN, and other sector actors, on HSE issues. As a result, PVN and its subsidiaries are now seen as credible actors in this realm who can function comfortably with domestic and international players engaged in the oil and gas sector.  Much of this was achieved without formal capacity assessments (until Phase III) or fully elaborated CD strategies. Rather, key actors identified HSE priorities based on international standards, and engaged Norwegian support to facilitate development of the skills, guidelines and regulations required to reach those standards.

Another reason for ‘success’ was the high level of ownership as Vietnamese stakeholders substantially took over responsibility for implementation by Phase III. All of this was made possible not only by the external support provided by Norway which laid the foundations for the reforms undertaken, but by PVN’s leading role in advancing the HSE agenda. Throughout the project, PVN demonstrated the leadership, commitment and willingness to delivery on their newly embraced mandate with respect to HSE, with Norway’s support, operating in a highly enabling environment given the priority Vietnam has placed on developing the oil and gas sector with its tremendous importance to the country’s medium-term economic development.

Success Factors

As suggested, this project is considered to have been successful in most respects. The documents reviewed and the interviews with key stakeholders point to a number of key success factors, including the following:

- The high level of participation of Vietnamese stakeholders (in planning, implementation and oversight). As noted in this paper, the level of participation increased over the three phases of the project such that by the third phase project activities were substantially implemented by Vietnamese partners backed up by Norwegian advisors.  Many Vietnamese personnel were involved from the beginning of the project and came up through the ranks in PVN, or one of its subsidiaries, thus helping to ensure ongoing commitment and sustainability of results.

- The ongoing commitment of PVN senior management – a number of interviewees commented on this suggesting a high level of ownership among PVN managers as a key determinant of success. A factor underlying this was the continuing importance of the oil and gas sector in Vietnam, and within that the explicit commitment to HSE issues within the sector which Vietnamese partners came to see as being “good business”.

- The influence of contextual factors– specifically, the aforementioned importance of the petroleum industry to Vietnam’s economy helped ensure that investments through this project received broad and high level support which paved the way for specific efforts to develop or strengthen relevant capacities in the sector. A second contextual factor which served as a motivation for environment-related investments, in particular, was the risk of accidents, e.g. oil spills, with the potential for significant financial and reputational implications for Vietnam.

- The duration of Norwegian engagement – the three phases were carried out over a 16 year period. This gave time for the various parties to develop trusting relationships while also offering sufficient time for the Vietnamese partners to take on increasingly higher levels of responsibility as the project unfolded. Commitment to a third phase was seen as important to ensuring full realization of benefits associated with the investments funded by Norway and Vietnam and as laying the groundwork for sustainability, even though sustainability wasn’t address explicitly or actively during implementation.

- The positive and constructive role played by the Norwegian partners - a number of interviewees commented on the quality of the inputs provided by Norway. Specifically regarding the technical advisors/consultants, comments offered focused on their professional capabilities as well as their personal qualities, e.g. they were described by Vietnamese partners as “receptive” and “friendly”.  Involvement of Vietnamese partners in the selection of Norwegian advisors was additionally seen as a positive. And Vietnamese partners valued the collaboration with the Norwegian institutions involved, beyond the individual advisors.

- The quality of relationships among various stakeholders, including the project leaders, was seen as an important factor underlying the success of the project. This included “cultural understanding” on the part of the Norwegian advisors and effective communications amongst the various parties involved.

- Being directly responsive to needs, including offering CD support and advice that is grounded as much as possible in day-to-day operations of local partners was seen as a key factor by beneficiaries, as well as Norwegian stakeholders.

- The management model relied upon, including the central role of the Steering Committee, whose members were drawn from PVN’s top management and were seen as dedicated to the project, helped ensure “progress and efficiency in the implementation of the project”.  The frequency of SC meetings and the decision-making powers the committee had were also seen as contributing to its perceived effectiveness.

Other success factors highlighted by interviewees or in project reports included: a clear and shared vision from the beginning regarding the objectives being pursued, combined with a step-by-step approach to implementation as domestic capability grew (“from simple to complex”, as one respondent said); working closely with PVN staff who eventually had the experience and willingness (absorptive capacity) to take on new responsibilities with respect to HSE;  learning from experience of other countries, including Norway, and; the influence of multinational companies that apply high HSE standards.

Factors noted that could contribute to a higher level of success generally in Norway’s OfD work included: more extensive analytical work up front to ensure interventions are adequately informed, e.g. about relevant aspects of the implementation context, or similar experiences from other environments; access to information banks on previous projects as well as CD guidelines for implementation agencies, and; better understanding of the pros and cons of different CD modalities, e.g. study tours, on-site training.

Investing beyond the third phase of the PVN project was probably not necessary since by 2012 PVN had grown to be a huge corporation with significant capacity and resources to address HSE and other issues.  Nevertheless, PVN stakeholders identified areas where future collaboration, with Norway or others, could be beneficial, e.g. emergency response/ crisis management; or how to deal effectively with hazardous conditions in the offshore. And while future collaboration in these or other areas would, no doubt, be of benefit to PVN, it has clearly shown through this project that it has the capacity to advance its own interests, even with no or modest support from external actors.

# Annexes

## References

- Project Proposal “Development Of Management Systems on Health, Safety And Environment in Vietnamese Petroleum Industry, Phase 3”. Institutional Support to Vietnam Oil and Gas Corporation (PVN) from the Norwegian Petroleum Safety Authority and Norwegian Pollution Control Authority, prepared by PVN, approved by Hanoi, December 2005

- Agreement Between Government of The Kingdom of Norway and the Government of the Socialist Republic of Vietnam Regarding Development of Management Systems on Safety and Working Environment and Environment Pollution in The Vietnamese Petroleum Industry, Phase Iii, MPI – MOFA, 2007

- Appropriation Document (Srv020: PVN/Sft/Od Oil Industry) (Phase III)

- Final Report, End-Review of the Project entitled “Development of Management Systems on Safety and Working Environment and Environment Pollution in the Vietnamese Petroleum Industry”, Arntzen De Besche Advokatfirma As, Oslo, 11 June 2012

- Bridge Consult As, ‘CCOP-Norway Cooperation Programme For Enhancing Public Petroleum Management of The CCOP Member Countries (EPPM), Final Report, 7 June 2012

- Final Report, Development of Management Systems on Health, Safety and Environment in the Vietnamese Petroleum Industry, Phase III, prepared By PVN,  Hanoi, August 2012

## Scoring against Questions established for the evaluation

| Scorecard |  |  | PVN Project |  |  |
| --- | --- | --- | --- | --- | --- |
|  |  |  | Score 1-4 where 1 is negligible or very low and 4 is high. If the question not applicable to project score n.a. |  | Score 1-4 for how important to success in achieving outcomes was presence or absence of factor (4 = essential; 1 = little or no significance) |
| Overarching Question | Detailed question | Scoring |  |  |  |
| 1) CD intervention Addresses a stated national priority in the recipient country (priority sector and/or the needs of a priority population) | Does the CD intervention address a genuine national priority? | Clearly stated and justified national priority scores 4. Is clearly not a priority scores 1 | 4 |  | 4 |
|  | Is this a politically Urgent priority | Scores 4 high-up the political agenda e.g. because of public pressure or fear of not dealing with it leading to political problem | 3 |  | 3 |
|  | Does the intervention address the needs of a particular priority population - How/why is this population a priority | Scores 4 if targeted towards a particular group with clear priority, e.g. the poor. Scores 1 if untargeted | 2 |  | 2 |
| 2) CD intervention Addresses a clearly identified capacity constraint that the country did not have the capacity to address itself and does not duplicate support being provided elsewhere | Capacity constraint identified and specified at national policy level - clearly a felt-need at national level | Scores 4 if a clear statement in a major national policy document. Scores 1 if only mentioned in catch all phrases | 4 |  | 4 |
|  | Sub-question on felt-need: Where did the original identification of the CD constraint come from? Was it first identified by national government, the institution itself or an external player? | Scores 4 if a clear statement in a major national government policy document. Scores 1 if only mentioned in catch all phrases or clearly donor inspired | 4 |  | 4 |
|  | Capacity constraint real and well specified but was not a felt need of the institution | Scores 4 if both the institution and the national government identified the constraint and considered it important. Scores 1 if was externally identified and then sold nationally | 4 |  | 4 |
|  | What are the largest capacity constraints in the sector Support does not duplicate work of others | Scores 4 if corresponds to the most important constraints with no duplication, scores 1 if constraint was not key and/or duplication of work of others | 3 |  | 3 |
| 3) CD intervention Addresses a priority for Norway | Addresses a priority for Norway | Scores 4 if a clear statement in a Norway policy document at time of project. Scores 1 if only mentioned in catch all phrases | 3 |  | 3 |
| 4) Competencies of donor and external implementing/TA partner (if any) | Was the subject matter area of the intervention one where the where the donor has strong competencies? | Scores 4 if high competency, 1 if no particular experience of area and no strong back-up from Norad or experienced partners | 4 |  | 3 |
|  | Does the donor know the country and institutional context well? | Scores 4 if knows well, 1 if little or no experience and knowledge | 4 |  | 4 |
|  | Does the donor know the target institution(s) well? | Scores 4 if knows well, 1 if little or no experience and knowledge | 4 |  | 4 |
|  | Does the external implementing partner know the target institution well | Scores 4 if knows well, 1 if little or no experience and knowledge | 4 |  | 4 |
| 5) Was the intervention designed with | Full involvement of national government | Scores 4 if high involvement. 1 if little or no involvement | 3 |  | 3 |
|  | Full involvement of target institutions | Scores 4 if high involvement. 1 if little or no involvement | 3 |  | 4 |
|  | Other local stakeholders | Scores 4 if there was wide consultation with non-core stakeholders and 1 if consultation was limited to the government and the institution. | 3 |  | 1 |
| 6) Was there a comprehensive capacity needs assessment for a) the sector/area of work and b) the institution. | Was there an initial comprehensive capacity needs assessment | Scores 4 if there was a comprehensive assessment. 1 if there was no assessment at all | 2 |  | 3 |
|  | Did later phases factor in capacity needs assessment /take information. from earlier phases | Scores 4 if information was recorded and good account taken of that information | 3 |  | 3 |
|  | Was the assessment appropriate to the scale and nature of the intervention | Scores 4 if the resources committed to CD needs assessment were appropriate to the scale and complexity of the intervention. n.a. if there was no assessment | 2 |  | 3 |
|  | Were the findings of the assessment applied in the intervention | Scores 4 if there was good account taken of needs assessment data. n.a. if there was no assessment | 2 |  | 3 |
|  | Were national stakeholders appropriately involved in the capacity needs assessment | Scores 4 if there was appropriate involvement of all relevant stakeholders. Scores 1 if there was no involvement or no needs assessment | 2 |  | 3 |
| 7) Important context-specific factors for the CD intervention to contribute to its objectives identified and taken account of in design and implementation working with them rather than changing them if this is not the direct purpose of the CD or changing them if they are a direct impediment to CD achieving goals (e.g. trainees cannot do anything with their training) | National culture (e.g. hierarchical, male dominated, importance of tribal or party allegiances - much communication outside formal channels, importance or lack of importance of law and of formalised policies; Institutions have or do not have a lot of freedom) | Scores 4 if comprehensive context analysis and taken into account in design and implementation. Scores 1 if no analysis or no account taken of analysis | 2 | 2 |  |
|  | Institutional culture (e.g. hierarchical/ command, consultative, consensus, units compartmentalised, networked, informal networks more important than structural relationships, bureaucratic (form filling), rule based) | Scores 4 if comprehensive context analysis and taken into account in design and implementation. Scores 1 if no analysis or no account taken of analysis | 2 | 2 |  |
|  | HR systems and possibilities for advancement and reward | Scores 4 if comprehensive context analysis and taken into account in design and implementation. Scores 1 if no analysis or no account taken of analysis | 2 | 2 |  |
|  | Financial systems and budget allocation (e.g. budget not performance related, budget does not mean funds available, authority for expenditure) | Scores 4 if comprehensive context analysis and taken into account in design and implementation. Scores 1 if no analysis or no account taken of analysis | 4 | 4 |  |
|  | Were the specific incentives and disincentives to achieving the planned CD identified? What was actually done to build on them in the case of incentives or offset them in the case of disincentives? | Scores 4 if identified and taken fully into account in design and implementation. Scores 1 if no analysis or no account taken of analysis | 3 | 3 |  |
| 8) Was the full complexity for the CD in achieving outcomes recognised and addressed in design and implementation |  | Scores 4 if elements of complexity identified, mapped and taken fully into account in design and implementation. Scores 3 if implicitly recognised and addressed. Scores 1 if no analysis or no account taken of analysis | 1 | 2 |  |
| 9) Theory of Change (ToC) | Was there an explicit or implicit Theory of Change - How adequate was it | Scores 4 if the ToC was explicit and adequate, 3 if it was implicit and adequate. 1 if no ToC and implicit ToC weak | 1 | 1 |  |
|  | Quality of the ToC: -Realistic, making realistic assumptions (assessments of pre-conditions) along the lines of contribution including those related to the overall and the institutional context) -Unpacks link between institutional capacity and performance and performance and development effectiveness - Identifies milestones and key assumptions to be monitored | Scores 4 if satisfies all criteria, 1 if ToC did not exist implicitly and did not satisfy conditions | 1 | 1 |  |
| 10) The design and implementation strategies were informed by clear rationales to address the priority capacity issues identified |  | Scores 4 if a clear identification of issues and how to be addressed. Scores 1 if little evidence that there was any consciousness of issues | 2 | 4 |  |
| 11) Consideration of alternative potential CD approaches/modalities. responsive to recipients’ needs and informed by a clear understanding of the implementation context | Alternative modalities: Choice of modality, e.g. training, technical advice, exposure through work experience visits, etc. to alternatives, system design and transfer, conditional financial support - a complementary mix. What was the evidence that alternative modalities were examined and choices made | Scores 4 if alternative modalities for overcoming the constraint were evidently examined and acted on. Scores 1 if there was little consideration of modalities and modality not appropriate | 3 | 3 |  |
|  | Sub-question - cost implications were considered in modality choice | Scores 4 if costs were clearly considered and a factor in the choices made. Scores 1 if they were not considered and the modality was not cost -efficient | 2 | 3 |  |
| 12) The choice of partners were responsive to recipients’ needs and informed by a clear understanding of the implementation context | Alternative implementation partners with relevant experience. If the implementation partner was a twinning partner was there examination of consultant firms, TCDC or a national institution. | Scores 4 if there was evident consideration of the pros and cons of different partners and good choices. Scores 1 if a partner was chosen without any evidence of consideration and it was a poor partner | 4 | 4 |  |
|  | Technical twinning (not implementation) was there a net contribution of twinning over other modalities such as consultant firms, TCDC or a national institution. | Scores 4 if there was evident consideration of the pros and cons of different technical twinning partners and good choices. Scores 1 if a partner was chosen without any evidence of consideration and it was a poor partner |  |  |  |
| 13) Choice of time frame and sequencing: a concentrated support to change or a longer term and more evolutionary approach. What was the evidence that alternative modalities were examined and considered choices made |  | Scores 4 if there was evident consideration of the pros and cons and choice well based. Scores 1 if a choice made without any evidence of consideration and it was a poor choice | 3 | 3 |  |
| 14) The design drew on experience elsewhere | Identification of specific relevant experiences/evidence that informed the design | Scores 4 if there was evident consideration of experience elsewhere and it was acted on. Scores 1 if there was no account of evidence from elsewhere and this led to major deficiencies | 3 | 3 |  |
| 15) Implementation strategy drew on experience elsewhere | Choice of consultants with relevant experience | Scores 4 if the expertise brought in had relevant experience. Scores 1 if clearly did not have relevant experience | 3 | 3 |  |
| 16) Key factors for financial accountability were: a) identified and considered in the design and b) addressed in the implementation, while maintaining focus and not becoming excessive? | Were well identified in the design | Scores 4 if well identified in design. Scores 1 if little or no specification | 3 | 3 |  |
|  | As implemented were suitable to government accountability mechanisms | Scores 4 if as implemented well suited to government systems. Scores 1 if unrelated to government systems | 4 | 4 |  |
|  | Met Norway's requirements | Scores 4 if as implemented fully met Norway's requirements. Scores 1 if completely failed to meet requirements | 3 | 4 |  |
|  | Covered all essential aspects | Scores 4 if provided good accountability on use of money by purpose as well as category of expenditure and against budget. Scores 1 if failed to provide coverage of key aspects | 4 | 4 |  |
| 19) M&E framework appropriate and applied | Was there an M&E framework well designed/appropriate - Not excessively heavy well linked to milestones on immediate outcomes not just delivery of outputs such as persons trained. | Scores 4 if well designed M&E framework in place. Scores 4 if in place, appropriate and applied. Scores 1 if non existent | 2 | 3 |  |
|  | Were the findings of M&E applied, to make management decisions and adjustments in budgets, activities and timeframes by Norway? | Scores 4 if well considered and applied. Scores 1 if little M&E and/or not applied | 2 | 3 |  |
|  | Were the findings of M&E applied for accountability of implementers | Scores 4 if performance on M&E reported results was used vigorously e.g. withholding payment. Scores 1 if little or no direct use | 2 | 3 |  |
|  | Were the findings of M&E applied, to make management decisions and adjustments in budgets, activities and timeframes by the implementers? | Scores 4 if well considered and applied. Scores 1 if little M&E and/or not applied | 2 | 3 |  |
|  | Were the findings of M&E applied for wider learning | Scores 4 if evidently disseminated and used. Scores 2 if nothing disseminated for wider learning from M&E. Scores 1 if other information disseminated ignoring M&E findings | 1 | 1 |  |
| 20) Adaptive management: Were there any significant changes in the intervention during implementation based on evidence, especially to better achieve outcomes or make outcomes more relevant? |  | Scores 4 if major changes made on the basis of evidence or no evidence there was need for changes that were not made. Scores 2 if no changes on the basis of evidence. Scores 1 if evidence ignored | 4 | 4 |  |
| 21) Buy-in to the objectives and modalities of the intervention Target institutions and local stakeholders sense of ownership of the intervention | Was the intervention implemented with the national authorities in the driving seat? | Scores 4 if all major decisions taken by national authorities. Scores 1 if national authorities had little or no voice in the CD | 3 | 3 |  |
|  | Buy-in to the objectives and modalities of the intervention - Political level. Does the national government feel it owns the intervention? | Scores 4 for very evident support in decisions, actions and time given not just words. 1 if no evidence of support 2 if support but do not understand or fully agree on what is to be achieved | 3 | 3 |  |
|  | Buy-in to the objectives and modalities of the intervention - Institutional leadership level | Scores 4 if very enthusiastic and committed, clearly understanding what is to be achieved. 1 if cynical and uncommitted | 4 | 4 |  |
|  | Buy-in to the objectives and modalities of the intervention -Direct Counterparts | Scores 4 if very enthusiastic and committed, clearly understanding what is to be achieved. 1 if cynical and uncommitted | 4 | 4 |  |
|  | Do the direct beneficiaries feel they own the intervention (for these projects direct beneficiaries are the trainees) | Scores 4 clear commitment to the intervention and its follow-through by all and they think of it as their project. Scores 1 if regarded as something entirely external even if useful in some respects | 4 | 4 |  |
| 22) Internal and external champions for the CD identified and real | External senior national bureaucratic and political | Scores 4 if they are able to influence strongly at the right level and clearly committed. 1 if do not exist in any real way | 2 | 2 |  |
|  | Internal senior management | Scores 4 if clearly identifiable who in senior management taking a real lead and they are able to and do provide good leadership. 1 if do not exist in any real way | 4 | 4 |  |
| 23) Support and guidance for a) selection; b) design and c) implementation of CD interventions - (Embassy and other government staff) | Have staff received adequate support and guidance (comments, guidelines, training, contact point for advice) for CD as distinct from technical elements | Scores 4 if support levels high and accessible. Scores 1 if little or no support | 2 | 3 |  |
|  | Did the staff look for support on CD | Scores 4 if staff actively looked for support. Scores 1 if staff did not seek CD support | 2 | 3 |  |
|  | Did Norway have sufficiently flexible procedures to respond to adaptive project design and management needs of CD | Scores 4 if procedures flexible to respond to needs of CD with major change if needed. Scores 1 if no flexibility at all | 3 | 3 |  |
|  | Did Norway welcome or tend to respond negatively to suggestions for change during implementation | Scores 4 if fully open to suggestions. Scores 1 if a closed mind to changes | 3 | 3 |  |
| 24) National Government procedures and attitudes | Does the government have sufficiently flexible procedures to respond to adaptive management needs of CD. | Scores 4 if fully flexible and procedures and facilitates change. Scores 1 if will not accept change | 1 | 1 |  |
|  | Does the government welcome or tend to respond negatively to suggestions for change during implementation | Scores 4 if facilitates change in response to well justified requests. Scores 1 if will not accept change | 1 | 1 |  |
| 25) ) Support and guidance for a) selection; b) design and c) implementation of CD interventions – International Implementing agencies | Have staff received adequate support and guidance (comments, guidelines, training, contact point for advice) for CD as distinct from technical elements | Scores 4 if support levels high and accessible. Scores 1 if little or no support | 1 | 3 |  |
|  | Did the staff look for support on CD | Scores 4 if staff actively looked for support. Scores 1 if staff did not seek CD support | 1 | 3 |  |
| 26) ) Support and guidance for a) selection; b) design and c) implementation of CD interventions - Norwegian Twinning partners | Have staff received adequate support and guidance (comments, guidelines, training, contact point for advice) for CD as distinct from technical elements | Scores 4 if support levels high and accessible. Scores 1 if little or no support | 1 | 3 |  |
|  | Did the staff look for support on CD | Scores 4 if staff actively looked for support. Scores 1 if staff did not seek CD support | 1 | 3 |  |

| Results and Their Sustainability |  | Score 1-4 where 1 is negligible or very low and 4 is high. If the question not applicable to project score n.a. |  |
| --- | --- | --- | --- |
| 29) Capacity of the target institution(s) | Evidence that the Capacity of the Partner Institution (s) has a) improved and b) improvement was in line with targets and c) commensurate with the resources deployed. d) Was the improvement sufficient to deliver on the intended or essentialprerequisite for enhanced delivery of results by the institution? | Scores 4 if satisfies criteria a, b, c, and d. 1 if satisfies none of the 4 criteria | 4 |
|  | Evidence that the assisted institution has achieved progress on its intended outcomes as a result of its improved capacity | Scores 4 Improvement was entirely due to capacity. Scores 2 if no improvement and Scores 1 if there was a deterioration | 4 |
|  | Evidence of the interventions contribution to the outcomes for capacity and delivery by the institution (both capacity and delivery could improve or deteriorate for reasons little linked to the intervention) | Scores 4 Improvement was entirely due to CD. Scores 2 if no contribution and Scores 1 if there was a deterioration due to e.g. resources being diverted by the CD away from delivery by the Institution | 4 |
| 30) Evidence of specific CD outcomes having continued or are likely to be continued | Extent to which internal conditions exist to support continuation of CD outcomes: e.g. -Stability of staffing (e.g. has the change relied on just a few individuals; and if they go, how will that affect sustainability of outcomes?) -Internal incentives/motivation to maintain and build on the change? | Scores 4 if there are no significant internal barriers to continuation of outcomes and a clear internal commitment. Scores 1 if there is little interest in continuation | 3 |
|  | Extent to which national external conditions exist for the outcomes to continue, e.g.: - Budget allocation (have costs of the institution gone up and can this be sustained)? - Continuation of a positive external environment, e.g. supportive policies and ongoing support from key stakeholders? | Scores 4 if there will very evidently be budget and necessary changes by government, etc. etc. If this unlikely or there are clearly other priorities, scores 1 | 3 |
|  | For twinning: evidence that the twinning relationship will continue beyond the end of donor funding | If no twinning N.A. If both the twinning institution and the national institution very clearly committed to working together in the absence of supplementary financing scores 4. Scores 3 if committed and some medium-term finance has been located. Scores 1 if no connection likely (e.g. if TA all consultants and no real interchange with twinning partner) | 2 |
| 31) Unintended effects of the CD) positive and negative | Positive effects, if any, can include such things as wider pool of policy trained people for civil service | Scores 4 if very extensive and 1 if none | 2 |
|  | Negative effects, if any, (can include such factors as diverting resources from areas of greater priority - making systems more elaborate without being more effective or being parallel systems) | Scores 4 if none and 1 if very extensive | 4 |

Final Report, End-Review of the Project entitled “Development of Management Systems on Safety and Working Environment and Environment Pollution in the Vietnamese Petroleum Industry”, Arntzen De Besche Advokatfirma As, Oslo, 11 June 2012, p.16.

Ibid, p.17

Appropriation Document (Srv020: PVN/Sft/Od Oil Industry) (Phase III), p. 4.

Data source from National Account of General Statistics Office’s Website www.gso.gov.vn/

Data source from Petrovietnam’s Website www.pvn.vn/

Data range from General Statistics Office’s Website

http://www.norad.no/en/front/thematic-areas/oil-for-development/

http://www.miljodirektoratet.no/old/klif/publikasjoner/2870/ta2870.pdf

See PVN web site: http://english.pvn.vn/?portal=news&page=detail&category_id=7&id=1057

Final Report, End-Review of the Project entitled “Development of Management Systems on Safety and Working Environment and Environment Pollution in the Vietnamese Petroleum Industry”, Arntzen De Besche Advokatfirma As, Oslo, 11 June 2012, p. 21.

The review team didn’t see all progress reports so wasn’t in a position to verify this.

Final Report, End-Review of the Project entitled “Development of Management Systems on Safety and Working Environment and Environment Pollution in the Vietnamese Petroleum Industry”, Arntzen De Besche Advokatfirma As, Oslo, 11 June 2012, p. 4.

Although different respondents offered different views on the extent to which this happened. The review team was also told that Norwegian advisors in this sector are not routinely oriented before undertaking their assignments in Vietnam, e.g. on cultural issues, local institutional dynamics etc., or briefed on approaches to capacity development.